International School

# Capstone Project 1

CMU-SE 450

Daily Scrum Report

Version 1.2

Date: December 12, 2025

LeafSense - Coffee Leaf Disease Detection System

Created by C1SE.03

Pham Minh Trang - 28204632177

Nguyen Pham Nhat Huy - 28211100686

Nguyen Huu Thang - 28211102537

Duong Quoc Binh - 28219006390

Nguyen Huy Hoang Bao - 28219004148

Daily Scrum Report Review Panel Representative:

Name					Signature		Date

Capstone Project 1 - Mentor:

Name MSc.Truong Dinh Huy	Signature		Date

PROJECT INFORMATION

| Project acronym | LeafSense |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Coffee Leaf Disease Detection System |  |  |  |  |
| Start Date | September 9, 2025 | End Date |  | December 12, 2025 |  |
| Lead Institution | International School, Duy Tan University |  |  |  |  |
| Project Mentor | MSc.Truong Dinh Huy Email: huy.truongdinh@gmail.com Tel: 0982132352 |  |  |  |  |
| Scrum master / Project Leader & contact details | Pham Minh Trang Email: pmtrang04@gmail.com Tel: 0911855450 |  |  |  |  |
| Partner Organization | Duy Tan University |  |  |  |  |
| Team members | Name |  | Email |  | Tel |
| 28204632177 | Pham Minh Trang |  | pmtrang04@gmail.com |  | 0911855450 |
| 28211100686 | Nguyen Pham Nhat Huy |  | huy785619@gmail.com |  | 0395546300 |
| 28211102537 | Nguyen Huu Thang |  | nguyenhuuthang11@dtu.edu.vn |  | 0702377702 |
| 28219006390 | Duong Quoc Binh |  | duongquocbinh@dtu.edu.vn |  | 0932033856 |
| 28219004148 | Nguyen Huy Hoang Bao |  | bao91ndu1819@gmail.com |  | 0385092839 |

DOCUMENT APPROVALS

The following signatures are required for approval of this document.

| MSc.Truong Dinh Huy Mentor | Signature | Date |
| --- | --- | --- |
| Pham Minh Trang Student ID: 28204632177 Project Leader | Signature | Date |
| Nguyen Pham Nhat Huy Student ID: 28211100686 Team Member | Signature | Date |
| Nguyen Huu Thang Student ID: 28211102537 Team Member | Signature | Date |
| Duong Quoc Binh Student ID: 28219006390 Team Member | Signature | Date |
| Nguyen Huy Hoang Bao Student ID: 28219004148 Team Member | Signature | Date |

DOCUMENT NAME

| Document Title | Daily Scrum Report |  |  |
| --- | --- | --- | --- |
| Author(s) | Nguyen Huu Thang |  |  |
| Role | Team Member |  |  |
| Date | December 12, 2025 | File name: | 12 C1SE.03_DailyScrumReport_Ver1.2.doc |

REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | September 9, 2025 | Create Document | C1SE.03 |  |
| 1.1 | October 8, 2025 | Update Document | C1SE.03 |  |
| 1.2 | December 12, 2025 | Official Document | C1SE.03 |  |

Table of Contents

1. Introduction	1

1.1. Purpose	1

1.2. Scope	1

1.3. Daily Scrum Meeting Rules	1

2. Daily Scrum – Sprint 1 (21 Days)	1

3. Daily Scrum -Sprint 2 ( 21 Days)	3

4. Daily Scrum – Sprint 3 (21 Days)	5

5. Conclude	6

# 1. Introduction

## 1.1. Purpose

The Daily Scrum Report documents the daily meetings held during each Sprint. The goal is to ensure the team tracks progress, identifies impediments, and makes timely adjustments to achieve the Sprint Goal.

## 1.2. Scope

- Includes 21 days of Daily Scrum meetings in Sprint 1, 21 days in Sprint 2 and 21 days in Sprint 3,.

- Records each member's activities, issues encountered, and plans for the next day.

## 1.3. Daily Scrum Meeting Rules

- Duration: 15 minutes per day.

- Facilitator: Scrum Master (Pham Minh Trang).

- Location: Google Meet / Zalo group.

- Response structure:

  - What did I do yesterday?

  - What will I do today?

  - Are there any obstacles?

# 2. Daily Scrum – Sprint 1 (21 Days)

Table 1. Daily Scrum Sprint 1

| Day | Members | What was done yesterday? | What will be done today? | Blockers |
| --- | --- | --- | --- | --- |
| Sept 08 | Team | Sprint Planning meeting. | Initialize React project + GitHub repo. | None |
| Sept 09 | Thang, Bao, Trang | Initialize project & folder structure. | Draft Proposal, Project Plan, Product Backlog. | None |
| Sept 10 | Thang, Bao, Trang | Write Proposal, Backlog, basic UI. | Complete Proposal, Backlog, Interface. | None |
| Sept 11 | Huy, Bao | Initial database & system architecture. | Review DB, add tables & relations. | None |
| Sept 12 | Team | Finalize Plan, Backlog, Architecture. | Prepare Test Plan & Test Cases. | None |
| Sept 13 | Bao | Write Test Cases & prepare DB structure. | Create DB, define tables & keys. | None |
| Sept 14 | Trang | Design Sign up, Login, Logout UI. | Continue Forgot Password & Home Page. | None |
| Sept 15 | Trang | Google Sign-in & Home UI. | Improve UI & layout. | Google OAuth login error. |
| Sept 16 | Huy, Bao | Design View Profile (Farmer/Admin). | Prepare for FE/BE development. | OAuth bug – retesting. |
| Sept 17 | Huy | FE/BE Sign up coding. | Complete validation & signup API. | Avatar not displayed. |
| Sept 18 | Bao | FE/BE Login (normal + Google). | Test login & fix issues. | Avatar URL mapping issue. |
| Sept 19 | Huy | FE/BE Forgot Password & user update. | Complete email sending & password reset. | None |
| Sept 22 | Trang | Home Page FE/BE. | UI improvement & dynamic display. | None |
| Sept 23 | Thang, Binh | FE/BE Profile Page. | Testing & optimizing profile. | None |
| Sept 24 | Team | AI dataset collection. | Continue collecting images. | None |
| Sept 25 | Team | Collect additional dataset images. | Clean & label disease images. | None |
| Sept 26 | Team | Prepare dataset & folder structure. | Train AI model (round 1–2). | None |
| Sept 27 | Team | Train model & initial testing. | Tune parameters, retrain. | None |
| Sept 28 | Team | Integrate FE – BE – AI. | Full testing & Sprint Review prep. | None |

Sprint 1 Summary

- Number of meetings: 21/21 (100%).

- Participation rate: 100%

- Result: Completed all planned foundational tasks, including project setup,initial documents, basic UI design, and essential user authentication features.

- Scrum Master comments: The team showed good commitment and collaboration during Sprint 1. Although this was the first Sprint, the members adapted quickly to the Scrum workflow, communicated actively, and completed tasks on schedule. Time management and coordination were solid, setting a good foundation for upcoming Sprints.

# 3. Daily Scrum -Sprint 2 ( 21 Days)

Table 2. Daily Scrum Sprint 2

| Day | Members | What was done yesterday? | What will be done today? | Blockers |
| --- | --- | --- | --- | --- |
| Oct 06 | Team | Sprint Planning. | Initialize React project & GitHub. | None |
| Oct 07 | Huy | Gather DB requirements. | Complete DB design. | None |
| Oct 08 | Bao | UI design preparation. | Update UI: Login, Register, Home. | None |
| Oct 09 | Team | Complete Product Backlog. | Write Test Plan. | None |
| Oct 10 | Team | Finalize Test Plan. | Write Test Cases. | None |
| Oct 11 | Huy, Bao | Update database & relationships. | Test DB & API. | None |
| Oct 12 | Trang | Design User Management. | Design Upload Image (avatar). | None |
| Oct 13 | Trang | Upload Image & Profile UI. | Design Analysis, Treatment, History. | Firebase error – cannot test API. |
| Oct 14 | Huy | Investigate Firebase error. | Update API Key & retest. | None |
| Oct 15 | Thang | Design Search, Cart, Coupon. | FE User Management. | None |
| Oct 16 | Trang | FE User Management. | BE User Management API. | None |
| Oct 17 | Huy | FE Upload Image. | BE Upload Image. | Avatar path incorrect. |
| Oct 18 | Thang | Fix avatar path. | Test Upload Image module. | None |
| Oct 19 | Huy | Develop Analysis module. | Develop Treatment Suggestion & History. | None |
| Oct 20 | Thang | Category Management dev. | Product Management dev. | None |
| Oct 21 | Bao | FE Marketplace. | BE Marketplace. | None |
| Oct 22 | Thang | Develop Search feature. | Develop Shopping Cart. | None |
| Oct 23 | Bao | Develop Shopping Cart. | Checkout & Coupon. | None |
| Oct 24 | Binh | Test User + Upload Image. | Test Analysis, Treatment, History. | None |
| Oct 25 | Binh | Test Marketplace, Products, Categories. | Test Cart, Search, Coupon, Checkout. | None |
| Oct 26 | Team | FE – BE – AI integration. | Sprint Review & Retrospective. | None |

Sprint 2 Summary

- Number of meetings: 21/21 (100%).

- Participation rate: 100%.

- Result: All User Stories and Sprint 2 tasks were fully completed on schedule.

- Scrum Master comments: The team showed clear improvement in planning accuracy, time management, and coordination compared to Sprint 1. Collaboration across FE – BE – AI teams was more efficient, helping the sprint run smoothly.

# 4. Daily Scrum – Sprint 3 (21 Days)

Table 3. Daily Scrum Sprint 3

| Day | Members | What was done yesterday? | What will be done today? | Blockers |
| --- | --- | --- | --- | --- |
| Nov 03 | Team | Sprint Planning. | Create Sprint 3 Backlog & assign tasks. | None |
| Nov 04 | Huy | Gather DB changes. | Update Database Design Document. | None |
| Nov 05 | Trang | Review Sprint 2 UI extensions. | Update Interface Design Document. | None |
| Nov 06 | Binh | Review test scope. | Create Test Plan Sprint 3. | None |
| Nov 07 | Binh | Finish Test Plan. | Write Test Cases. | None |
| Nov 08 | Bao | Analyze Checkout flow. | Design Checkout + COD Payment. | None |
| Nov 09 | Thang | Analyze Google Map flow. | Design Delivery Location (Google Map). | None |
| Nov 10 | Trang | Review MoMo flow. | Design MoMo Payment. | None |
| Nov 11 | Bao | Review Product Review UI. | Design Product Reviews. | None |
| Nov 12 | Huy | Review Order logic. | Design Order Management + History. | None |
| Nov 13 | Trang | Review Community features. | Design Posts + Comments & Reactions. | None |
| Nov 14 | Thang | Review Community Management. | Design Community Management + Chatbot. | None |
| Nov 15 | Bao | Prepare Dashboard UI. | Design Dashboard (Admin + Farmer). | None |
| Nov 16 | Huy | Review account roles. | Design Lock/Unlock User Account. | None |
| Nov 17 | Bao | Finalize all design docs. | FE Checkout + FE Product Reviews. | None |
| Nov 18 | Huy | BE Checkout. | BE COD + MoMo Payment. | None |
| Nov 19 | Trang | FE Delivery Location (Google Map). | FE Order Management + History. | Chatbot not responding. |
| Nov 20 | Binh | Investigate Chatbot error. | Fix Chatbot webhook + retest. | None |
| Nov 21 | Thang | BE Order Management. | BE Community Posts + Reactions. | None |
| Nov 22 | Bao | FE Community Posts. | FE Community Management + Chatbot UI. | None |
| Nov 23 | Team | Full system integration testing. | Sprint Review & Retrospective. | None |

Sprint 3 Summary

- Number of meetings: 21/21 (100%).

- Participation rate: 100%.

- Result: Completed all Sprint 3 User Stories, including Checkout, Payment (COD + MoMo), Community, Dashboard, and Q&A Chatbot.

- Scrum Master comments: The team showed significant improvement in handling complex features, especially payment integration and community interaction modules. Collaboration and problem-solving were more effective compared to Sprint 2, particularly in fixing the Chatbot webhook issue.

# 5. Conclude

The Daily Scrum Report provides a clear overview of team collaboration, progress tracking, and problem-solving throughout the project. Regular Daily Scrum meetings help ensure transparency, alignment, and timely resolution of obstacles. The consistency of these meetings demonstrates that the team is effectively applying the Scrum framework, maintaining steady progress, and continuously improving coordination and productivity.