International School

# Capstone Project 2

CMU-SE 451

Daily Scrum Report

Version 1.1

Date: April 20, 2026

SEIMS - Smart Expiry Product Integration & Management System

Created by C2SE

Pham Minh Trang - 28204632177

Nguyen Pham Nhat Huy - 28211100686

Nguyen Huu Thang - 28211102537

Duong Quoc Binh - 28219006390

Nguyen Huy Hoang Bao - 28219004148

Daily Scrum Report Review Panel Representative:

Name					Signature		Date

Capstone Project  - Mentor:

Name MSc.Truong Dinh Huy	Signature		Date

PROJECT INFORMATION

| Project acronym | SEIMS |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Smart Expiry Product Integration & Management System |  |  |  |  |
| Start Date | March 6, 2026 | End Date |  | May 11, 2026 |  |
| Lead Institution | International School, Duy Tan University |  |  |  |  |
| Project Mentor | MSc.Truong Dinh Huy Email: huy.truongdinh@gmail.com Tel: 0982132352 |  |  |  |  |
| Scrum master / Project Leader & contact details | Pham Minh Trang Email: pmtrang04@gmail.com Tel: 0911855450 |  |  |  |  |
| Partner Organization | Duy Tan University |  |  |  |  |
| Team members | Name |  | Email |  | Tel |
| 28204632177 | Pham Minh Trang |  | pmtrang04@gmail.com |  | 0911855450 |
| 28211100686 | Nguyen Pham Nhat Huy |  | huy785619@gmail.com |  | 0395546300 |
| 28211102537 | Nguyen Huu Thang |  | nguyenhuuthang11@dtu.edu.vn |  | 0702377702 |
| 28219006390 | Duong Quoc Binh |  | duongquocbinh@dtu.edu.vn |  | 0932033856 |
| 28219004148 | Nguyen Huy Hoang Bao |  | bao91ndu1819@gmail.com |  | 0385092839 |

DOCUMENT APPROVALS

The following signatures are required for approval of this document.

| MSc.Truong Dinh Huy Mentor | Signature | Date |
| --- | --- | --- |
| Pham Minh Trang Student ID: 28204632177 Project Leader | Signature | Date |
| Nguyen Pham Nhat Huy Student ID: 28211100686 Team Member | Signature | Date |
| Nguyen Huu Thang Student ID: 28211102537 Team Member | Signature | Date |
| Duong Quoc Binh Student ID: 28219006390 Team Member | Signature | Date |
| Nguyen Huy Hoang Bao Student ID: 28219004148 Team Member | Signature | Date |

DOCUMENT NAME

| Document Title | Daily Scrum Report |  |  |
| --- | --- | --- | --- |
| Author(s) | Nguyen Huu Thang |  |  |
| Role | Team Member |  |  |
| Date | April 20, 2026 | File name: | 12 C2SE.15_DailyScrumReport_Ver1.1.doc |

REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | March 4, 2026 | Create Document | C2SE.15 |  |
| 1.1 | April 20, 2026 | Update Document | C2SE.15 |  |

Table of Contents

1. Introduction	1

1.1. Purpose	1

1.2. Scope	1

1.3. Daily Scrum Meeting Rules	1

2. Daily Scrum – Sprint 1 (21 Days)	1

3. Daily Scrum -Sprint 2 ( 21 Days)	3

4. Daily Scrum – Sprint 3 (21 Days)	5

5. Conclude	6

1. Introduction

1.1. Purpose

The Daily Scrum Report documents the daily meetings held during each Sprint. The goal is to ensure the team tracks progress, identifies impediments, and makes timely adjustments to achieve the Sprint Goal.

1.2. Scope

- Includes 21 days of Daily Scrum meetings in Sprint 1, 21 days in Sprint 2 and 21 days in Sprint 3,.

- Records each member's activities, issues encountered, and plans for the next day.

1.3. Daily Scrum Meeting Rules

- Duration: 15 minutes per day.

- Facilitator: Scrum Master (Pham Minh Trang).

- Location: Google Meet / Zalo group.

- Response structure:

  - What did I do yesterday?

  - What will I do today?

  - Are there any obstacles?

2. Daily Scrum – Sprint 1 (21 Days)

Table 1. Daily Scrum Sprint 1

| Day | Members | What was done yesterday? | What will be done today? | Blockers |
| --- | --- | --- | --- | --- |
| Mar 06 | Team | Sprint Planning meeting. Discuss Sprint 1 scope, assign tasks, initialize GitHub repository and project structure. | Prepare Project Plan, Product Backlog, and architecture planning. | None |
| Mar 07 | Trang, Huy | Draft Project Proposal, Project Plan, and Product Backlog. | Continue refining backlog and Sprint scope. | None |
| Mar 08 | Trang, Huy | Complete Proposal and Backlog documents. Prepare initial UI wireframes and feature flow. | Finalize project documents and review requirements. | None |
| Mar 09 | Bao, Huy | Design initial database schema and define system architecture for SEIMS. | Review ERD and optimize table relationships. | None |
| Mar 10 | Team | Finalize Project Plan, Product Backlog, Architecture Design, and Sprint 1 tasks. | Prepare Test Plan and initial Test Cases. | None |
| Mar 11 | Bao | Prepare MySQL database structure, tables, primary keys, and foreign keys. | Continue database implementation and validation rules. | None |
| Mar 12 | Trang | Design Sign up, Login, and Logout UI screens. | Continue Forgot Password and Home Page UI design. | None |
| Mar 13 | Trang | Improve UI layout and responsive navigation components. | Continue Home Page and dashboard layout. | Minor responsive UI issue. |
| Mar 14 | Huy, Bao | Prepare FastAPI backend structure and frontend/backend integration flow. | Develop authentication APIs and routing structure. | None |
| Mar 15 | Huy | Develop Sign up backend logic and validation workflow. | Complete signup API and validation testing. | Email validation issue. |
| Mar 16 | Bao | Develop Login API and authentication handling. | Test login functionality and fix session issues. | JWT token issue. |
| Mar 17 | Huy | Implement Forgot Password and Reset Password logic. | Complete email sending integration and password reset flow. | SMTP configuration issue. |
| Mar 18 | Trang | Develop Home Page frontend integration and UI improvements. | Optimize dynamic rendering and navigation UI. | None |
| Mar 19 | Thang, Binh | Develop Profile Page frontend/backend integration. | Continue profile testing and optimization. | None |
| Mar 20 | Huy, Bao | Discuss inventory management module structure and expiry-date logic. | Continue inventory database optimization and API planning. | None |
| Mar 21 | Bao | Develop inventory management backend APIs and CRUD operations. | Test inventory validation and product lot management. | None |
| Mar 22 | Thang | Implement inventory and product management frontend pages. | Connect frontend pages with backend APIs. | API mapping issue. |
| Mar 23 | Team | Conduct testing for authentication and inventory modules. | Fix bugs and optimize backend performance. | None |
| Mar 24 | Binh, Bao | Continue frontend/backend integration testing and bug fixing. | Prepare Sprint Review materials and documentation. | None |
| Mar 25 | Team | Finalize Sprint 1 features and complete pending fixes. | Prepare Sprint Review and Sprint Retrospective. | None |
| Mar 26 | Team | Conduct Sprint Review and Sprint Retrospective meeting. Evaluate Sprint 1 deliverables. | Prepare Sprint 2 planning notes. | None |

Sprint 1 Summary

- Number of meetings: 21/21 (100%).

- Participation rate: 100%

- Result: Completed all planned foundational tasks, including project setup,initial documents, basic UI design, and essential user authentication features.

- Scrum Master comments: The team showed good commitment and collaboration during Sprint 1. Although this was the first Sprint, the members adapted quickly to the Scrum workflow, communicated actively, and completed tasks on schedule. Time management and coordination were solid, setting a good foundation for upcoming Sprints.

3. Daily Scrum -Sprint 2 ( 21 Days)

Table 2. Daily Scrum Sprint 2

| Day | Members | What was done yesterday? | What will be done today? | Blockers |
| --- | --- | --- | --- | --- |
| Mar 27 | Team | Sprint Planning meeting for Sprint 2. Review Sprint 1 results and assign Sprint 2 tasks. | Initialize Sprint 2 task board and update backlog priorities. | None |
| Mar 28 | Huy | Gather inventory and product management requirements. | Finalize inventory workflow and expiry management logic. | None |
| Mar 29 | Bao | Prepare database updates for inventory lots and expiry tracking. | Update database schema and relationships. | None |
| Mar 30 | Team | Review Product Backlog and Sprint 2 scope. | Prepare Test Plan and Sprint 2 task breakdown. | None |
| Mar 31 | Team | Finalize Sprint 2 Test Plan and feature priorities. | Write Test Cases for inventory and marketplace modules. | None |
| Apr 01 | Bao, Huy | Update database structure and APIs for product lots and inventory. | Test inventory APIs and database consistency. | None |
| Apr 02 | Trang | Design Inventory Management UI and Product List interface. | Continue Product Detail and Dashboard UI design. | None |
| Apr 03 | Trang | Complete Product Detail and Inventory Dashboard UI. | Improve responsive layout and navigation flow. | Minor responsive UI issue. |
| Apr 04 | Huy | Develop Inventory Management backend APIs. | Continue inventory CRUD operations and validation. | None |
| Apr 05 | Bao | Integrate inventory APIs with MySQL database. | Optimize API performance and error handling. | Database query optimization issue. |
| Apr 06 | Thang | Develop frontend Inventory Management module. | Connect frontend with backend inventory APIs. | None |
| Apr 07 | Thang | Develop Product Management frontend pages. | Continue Product Lot and Expiry display features. | None |
| Apr 08 | Huy | Develop Near-Expiry Detection logic and notification workflow. | Test expiry detection and notification triggers. | Notification delay issue. |
| Apr 09 | Bao | Develop Notification Management APIs and dashboard alerts. | Continue backend notification integration. | None |
| Apr 10 | Trang | Design Marketplace UI and discounted product display. | Improve customer browsing experience and UI layout. | None |
| Apr 11 | Thang | Develop Marketplace frontend pages and product filtering. | Continue search and product detail integration. | None |
| Apr 12 | Bao | Develop Marketplace backend APIs and product search APIs. | Continue frontend/backend marketplace integration. | API response inconsistency. |
| Apr 13 | Binh | Test Inventory Management and Marketplace modules. | Continue testing notifications and expiry workflows. | None |
| Apr 14 | Binh | Perform integration testing for frontend/backend modules. | Retest fixed bugs and validate workflows. | None |
| Apr 15 | Team | Finalize Sprint 2 features and fix remaining issues. | Prepare Sprint Review presentation and documentation. | None |
| Apr 16 | Team | Conduct Sprint Review and Sprint Retrospective for Sprint 2. | Prepare Sprint 3 planning and backlog updates. | None |

Sprint 2 Summary

- Number of meetings: 21/21 (100%).

- Participation rate: 100%.

- Result: All User Stories and Sprint 2 tasks were fully completed on schedule.

- Scrum Master comments: The team showed clear improvement in planning accuracy, time management, and coordination compared to Sprint 1. Collaboration across FE – BE – AI teams was more efficient, helping the sprint run smoothly.

4. Daily Scrum – Sprint 3 (21 Days)

Table 3. Daily Scrum Sprint 3

| Day | Members | What was done yesterday? | What will be done today? | Blockers |
| --- | --- | --- | --- | --- |
| Nov 03 | Team | Sprint Planning. | Create Sprint 3 Backlog & assign tasks. | None |
| Nov 04 | Huy | Gather DB changes. | Update Database Design Document. | None |
| Nov 05 | Trang | Review Sprint 2 UI extensions. | Update Interface Design Document. | None |
| Nov 06 | Binh | Review test scope. | Create Test Plan Sprint 3. | None |
| Nov 07 | Binh | Finish Test Plan. | Write Test Cases. | None |
| Nov 08 | Bao | Analyze Checkout flow. | Design Checkout + COD Payment. | None |
| Nov 09 | Thang | Analyze Google Map flow. | Design Delivery Location (Google Map). | None |
| Nov 10 | Trang | Review MoMo flow. | Design MoMo Payment. | None |
| Nov 11 | Bao | Review Product Review UI. | Design Product Reviews. | None |
| Nov 12 | Huy | Review Order logic. | Design Order Management + History. | None |
| Nov 13 | Trang | Review Community features. | Design Posts + Comments & Reactions. | None |
| Nov 14 | Thang | Review Community Management. | Design Community Management + Chatbot. | None |
| Nov 15 | Bao | Prepare Dashboard UI. | Design Dashboard (Admin + Farmer). | None |
| Nov 16 | Huy | Review account roles. | Design Lock/Unlock User Account. | None |
| Nov 17 | Bao | Finalize all design docs. | FE Checkout + FE Product Reviews. | None |
| Nov 18 | Huy | BE Checkout. | BE COD + MoMo Payment. | None |
| Nov 19 | Trang | FE Delivery Location (Google Map). | FE Order Management + History. | Chatbot not responding. |
| Nov 20 | Binh | Investigate Chatbot error. | Fix Chatbot webhook + retest. | None |
| Nov 21 | Thang | BE Order Management. | BE Community Posts + Reactions. | None |
| Nov 22 | Bao | FE Community Posts. | FE Community Management + Chatbot UI. | None |
| Nov 23 | Team | Full system integration testing. | Sprint Review & Retrospective. | None |

Sprint 3 Summary

- Number of meetings: 21/21 (100%).

- Participation rate: 100%.

- Result: Completed all Sprint 3 User Stories, including Checkout, Payment (COD + MoMo), Community, Dashboard, and Q&A Chatbot.

- Scrum Master comments: The team showed significant improvement in handling complex features, especially payment integration and community interaction modules. Collaboration and problem-solving were more effective compared to Sprint 2, particularly in fixing the Chatbot webhook issue.

5. Conclude

The Daily Scrum Report provides a clear overview of team collaboration, progress tracking, and problem-solving throughout the project. Regular Daily Scrum meetings help ensure transparency, alignment, and timely resolution of obstacles. The consistency of these meetings demonstrates that the team is effectively applying the Scrum framework, maintaining steady progress, and continuously improving coordination and productivity.