DOCUMENT NAME

| Document Title | Planning Meeting |  |  |
| --- | --- | --- | --- |
| Author(s) | Duong Quoc Binh |  |  |
| Role | Team Member |  |  |
| Date | December 12th, 2025 | File name: | 12 C1SE.03_PlanningMeeting_Ver1.2.docx |

REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | August 25, 2025 | Create Document | Binh |  |
| 1.1 | October 3, 2025 | Update Document | Binh |  |
| 1.2 | December 12, 2025 | Official Document | Binh |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Brainstorming Session – Break Down Ideas |  |  |
| Location | Meeting Direct – G Building, Hoa Khanh Nam |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 26/08/2025 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Kickoff Meeting Notes, Initial Feature List, Project Proposal v1.0 |  |  |
| Content |  |  |  |
| - Discussed and completed the feature breakdown document for the entire system, including the following modules: AI Image Analysis, Marketplace, User Management, Community, and Admin Panel. - Assessed the technical feasibility of each feature group. - Defined the initial system architecture direction, covering: Frontend – Backend – Firebase Storage – AI Model – Database. - Confirmed the list of Feature Clusters to be converted into Product Backlog items (PBs). - Prepared for the Requirement Definition session scheduled on August 20, 2025 |  |  |  |
| Result Items |  |  |  |
| Complete feature breakdown document generated for the full project (feature clusters + sub-features). All features evaluated in terms of technical considerations. Drafted the System Architecture, including: ReacJS Frontend, FastAPI / Python Backend, Firebase Storage, AI Model for Plant Disease Detection, MySQL Database Ready to proceed to the Requirement Definition session on August 18, 2025. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Project Proposal |  |  |
| Location | Meeting Direct – G Building, Hoa Khanh Nam |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 03/09/2025 | 13:30 | 17:30 |
| Attendees | - MSc.Truong Dinh Huy - Pham Minh Trang - Nguyen Pham Nhat Huy - Duong Quoc Binh - Nguyen Huu Thang - Nguyen Huy Hoang Bao |  |  |
| Related documents | Jira Task Board, Project Proposal v1.1, Initial System Architecture |  |  |
| Content |  |  |  |
| - Overview of the LeafSense project and AI-based coffee disease detection. - Background, motivation, and key system features. - Objectives, deliverables, tools, and development method (Scrum). - Timeline and team roles. |  |  |  |
| Result Items |  |  |  |
| - Received feedback on feature scope and system architecture. - Required updates for proposal version 1.1. Proposal status: Approved with revisions. - Next steps: refine proposal, prepare Requirement Definition, finalize PB items |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Database Design Meeting & Task Assignment |  |  |
| Location | Meeting Direct – 209 Phan Thanh (Library) |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 05/09/2025 | 08:30 | 11:30 |
| Attendees | - MSc.Truong Dinh Huy - Pham Minh Trang - Nguyen Pham Nhat Huy - Duong Quoc Binh - Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Initial ER Diagram, Functional Requirements (Jira) |  |  |
| Content |  |  |  |
| Discussed data requirements for the LeafSense system, including:Users (Farmer/Admin), Disease predictions and analyzed images, Products, categories, orders, and reviews, Community features (posts, comments, reactions) - Defined key attributes and relationships among major entities. - Selected MySQL as the primary database management system. - Assigned team members to analyze and finalize specific parts of the ER diagram. |  |  |  |
| Result Items |  |  |  |
| - Core database tables and primary keys identified. - ER diagram tasks assigned to responsible members. - Initial ER diagram prepared for the next review meeting. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Requirements Specification Discussion |  |  |
| Location | Meeting Direct – G Building, Hoa Khanh Nam |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 07/09/2025 | 13:30 | 16:30 |
| Attendees | - MSc.Truong Dinh Huy - Pham Minh Trang - Nguyen Pham Nhat Huy - Duong Quoc Binh - Nguyen Huu Thang - Nguyen Huy Hoang Bao |  |  |
| Related documents | Functional Requirement Sheet, Non-Functional Requirement Sheet, SRS Template |  |  |
| Content |  |  |  |
| Reviewed functional requirements of the LeafSense system Confirmed non-functional requirements Defined the structure of the Software Requirements Specification (SRS) |  |  |  |
| Result Items |  |  |  |
| Complete SRS outline finalized. All requirements clarified and approved. Team members assigned to complete SRS documentation. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Sprint 1 Planning |  |  |
| Location | Meeting Direct – G Building, Hoa Khanh Nam |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 08/09/2025 | 08:30 | 11:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Backlog, User Stories, Design Documents |  |  |
| Content |  |  |  |
| - Defining Sprint 1 Objectives:User registration/login, Upload coffee leaf image, Send image to AI for analysis (Skeleton API), Display sample results (simulated response), Design basic user interface for Farmer - Separating User Stories: FR01, FR02, FR03, FR04, FR06 - Assigning tasks to FE – BE – AI – DB. - Estimating effort and creating the final Sprint Backlog. |  |  |  |
| Result Items |  |  |  |
| - Sprint 1 Backlog completed and prioritized - Sprint scope and objectives approved - Members assigned to each module |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Sprint 1 – Daily Scrum |  |  |
| Location | Online (Zoom) |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 15/09/2025 | 08:30 | 10:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Backlog, User Stories, Design Documents |  |  |
| Content |  |  |  |
| - Progress Report:Image upload UI completed,Image receiving API working (internal testing), Results display page under development - Issues encountered:Slow image processing time with large images - Next steps:FE completes results page, BE optimizes upload API, AI team tests model with real images |  |  |  |
| Result Items |  |  |  |
| - Daily updates - Issues noted - Next steps agreed upon |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Sprint 1 Review |  |  |
| Location | Meeting Direct – 209 Phan Thanh (Library) |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 22/09/2025 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Demo, Test Reports |  |  |
| Content |  |  |  |
| - Presenting completed functionalities:Uploading coffee leaf images, Connecting AI for disease identification, Displaying results and accuracy, User interface base for Farmer - Comparing Sprint 1 results with the initial plan. - Gathering UI/UX feedback (local layout, fonts). |  |  |  |
| Result Items |  |  |  |
| - Sprint 1 delivered as expected. - List of improvements added to product backlog. - Prepared for Sprint 2 planning. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Sprint 1 Retrospective |  |  |
| Location | Meeting Direct – G Building, Hoa Khanh Nam |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 28/09/2025 | 08:30 | 11:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Review Notes |  |  |
| Content |  |  |  |
| - Strengths discussed: good teamwork, on-time delivery. - Areas for improvement: occasional slow image processing times, inaccurate quantitative efforts for AI. - Plans to improve communication and testing for Sprint 2. |  |  |  |
| Result Items |  |  |  |
| - Improvement list created. - Testing and review processes enhanced. - Positive team alignment achieved. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Sprint 2 Planning |  |  |
| Location | Meeting Direct – 209 Phan Thanh (Library) |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 06/10/2025 | 08:30 | 11:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint 1 Review, Sprint 2 Backlog |  |  |
| Content |  |  |  |
| - Defined Sprint 2 goals:Improve AI model accuracy, Implement disease area highlighting (segmentation), Complete prediction history storage, Enhance UI/UX for mobile devices - Broke down Sprint 2 user stories and tasks. - Assigned tasks to Frontend, Backend, AI, and Database teams. - Estimated effort and finalized the Sprint 2 backlog. |  |  |  |
| Result Items |  |  |  |
| - Sprint 2 backlog completed and prioritized - Sprint scope and goals approved |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Sprint 2 – Daily Scrum |  |  |
| Location | Online (Zoom) |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 13/10/2025 | 08:30 | 10:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Backlog, Task Board |  |  |
| Content |  |  |  |
| Progress updates:Disease segmentation model tested, Highlighted disease areas integrated into UI, Prediction results successfully stored in database Identified issues:Some real-world images caused lower prediction accuracy Next actions: Apply additional data augmentation, Fine-tune UI result presentation |  |  |  |
| Result Items |  |  |  |
| Sprint progress updated Accuracy issue assigned to AI team |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Sprint 2 Review |  |  |
| Location | Meeting Direct – 209 Phan Thanh |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 22/10/2025 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Demo, Test Reports |  |  |
| Content |  |  |  |
| Demonstrated completed Sprint 2 features:Disease area highlighting, Improved AI prediction accuracy, Full prediction history functionality, Refined user interface Compared Sprint 2 outcomes with planned objectives. Collected feedback on accuracy and usability. |  |  |  |
| Result Items |  |  |  |
| Sprint 2 objectives achieved as planned Improvement items added to Product Backlog |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Sprint 2 Retrospective |  |  |
| Location | Meeting Direct – 209 Phan Thanh |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 26/10/2025 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Demo, Test Reports |  |  |
| Content |  |  |  |
| What went well:Noticeable improvement in AI accuracy, Stable segmentation feature, Better user experience on mobile What didn’t go well:Limited diversity of real-world images, Some AI-related tasks exceeded estimates |  |  |  |
| Result Items |  |  |  |
| Expand the training dataset Optimize the AI processing pipeline Prepare Marketplace features for Sprint 3 |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Sprint 3 Planning |  |  |
| Location | Meeting Direct – 209 Phan Thanh |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 03/11/2025 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Product Backlog, Sprint 2 Review Notes |  |  |
| Content |  |  |  |
| Defined Sprint 3 goals: Treatment recommendation module, Marketplace (products, orders), Community features (post, comment), System stabilization and testing Broke down user stories and tasks. Assigned tasks to Frontend, Backend, AI, and Database teams. Estimated effort and finalized Sprint 3 backlog. |  |  |  |
| Result Items |  |  |  |
| Sprint 3 backlog completed and prioritized Sprint scope and goals approved |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Sprint 3 Daily Scrum |  |  |
| Location | Meeting Direct – 209 Phan Thanh |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 10/11/2025 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Demo, Test Reports |  |  |
| Content |  |  |  |
| Progress updates:Treatment recommendation logic implemented, Product listing and order flow completed, Community posting feature integrated Complete payment testing UI refinement and bug fixing |  |  |  |
| Result Items |  |  |  |
| Daily progress updated Payment issue assigned to Backend team |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Sprint 3 Review |  |  |
| Location | Meeting Direct – 209 Phan Thanh |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 17/11/2025 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Demo, Test Reports |  |  |
| Content |  |  |  |
| Demonstrated completed features: Disease treatment recommendations, Marketplace (browse products, place orders), Community module (post, comment, react), Overall system integration Compared Sprint 3 results with planned objectives. Collected feedback on usability and completeness. |  |  |  |
| Result Items |  |  |  |
| Sprint 3 objectives successfully achieved Final improvements added to Product Backlog |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Sprint 3 Retrospective |  |  |
| Location | Meeting Direct – 209 Phan Thanh |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 23/11/2025 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Demo, Test Reports |  |  |
| Content |  |  |  |
| Core system features were completed and integrated successfully. Team collaboration and communication were effective. The final demo was stable and met expectations. Earlier integration and system testing. Better effort estimation for complex tasks. |  |  |  |
| Result Items |  |  |  |
| Key lessons learned were identified and documented. Improvements and risks were recorded for future projects. The team agreed on better planning and testing practices for upcoming development. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Test Result Evaluation |  |  |
| Location | Meeting Direct – G Building, Hoa Khanh Nam |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 29/11/2025 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Bug List, Test Summary Report |  |  |
| Content |  |  |  |
| Reviewed test results for all LeafSense modules: AI disease detection and segmentation, User authentication and image upload, Prediction history and recommendation display, Marketplace and community features Categorized identified issues by severity (blocker, major, minor). Assigned bug-fixing responsibilities to Frontend, Backend, and AI teams. |  |  |  |
| Result Items |  |  |  |
| Complete bug list finalized and approved. Bug fixing plan defined and agreed upon. System prepared for final regression testing. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Bug Fix Planning |  |  |
| Location | Meeting Direct – G Building, Hoa Khanh Nam |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 01/12/2025 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Bug List, Release Checklist |  |  |
| Content |  |  |  |
| Reviewed current bug fixing progress across system modules. Prioritized critical issues related to AI prediction accuracy, performance, and UI. Reallocated team resources to resolve high-severity bugs. Defined regression testing scope and schedule after bug fixes. |  |  |  |
| Result Items |  |  |  |
| Final bug fixing plan completed and approved. New system build prepared for final testing. Project ready for Final Review phase. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Final Demo & System Evaluation |  |  |
| Location | Meeting Direct – G Building, Hoa Khanh Nam |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 09/12/2025 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Final Build, Demo Slides |  |  |
| Content |  |  |  |
| Presented the complete system workflow: Coffee leaf image upload, AI disease detection and segmentation, Display of diagnosis results and confidence level, Treatment recommendations, Marketplace and community interaction Evaluated system performance against project objectives. Collected final feedback on usability, accuracy, and system completeness. |  |  |  |
| Result Items |  |  |  |
| Final product demo successfully accepted. All final feedback and adjustments documented. Project proceeded to acceptance approval stage. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | LeafSense |  |  |
| Subject | Final Evaluation |  |  |
| Location | Meeting Direct – G Building, Hoa Khanh Nam |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 13/12/2025 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Final Build, Demo Slides |  |  |
| Content |  |  |  |
| Evaluated overall system performance, AI accuracy, UI/UX, stability, and requirement compliance. Verified that all project objectives and deliverables were fully achieved. Reviewed and prepared acceptance and project closure documentation. |  |  |  |
| Result Items |  |  |  |
| System officially validated and approved. Acceptance form signed by stakeholders. Any remaining minor tasks recorded for maintenance and future improvement. |  |  |  |
| Check |  |  |  |