DOCUMENT NAME

| Document Title | Planning Meeting |  |  |
| --- | --- | --- | --- |
| Author(s) | Duong Quoc Binh |  |  |
| Role | Team Member |  |  |
| Date | May 11, 2026 | File name: | 12 C2SE.15_PlanningMeeting_Ver1.3.docx |

REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | March 6, 2026 | Create Document | Binh |  |
| 1.1 | March 27, 2026 | Update Document | Binh |  |
| 1.2 | April 17, 2026 | Update Document | Binh |  |
| 1.3 | May 11, 2026 | Official Document | Binh |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Brainstorming Session – Break Down Ideas |  |  |
| Location | Meeting Direct – G Building, Hoa Khanh Nam |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 06/03/2026 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Kickoff Meeting Notes, Initial Feature List, Project Proposal v1.0 |  |  |
| Content |  |  |  |
| Discussed and completed the feature breakdown document for the entire SEIMS platform, including the following modules: User Management & RBAC, Inventory Lot Management, Near-Expiry Detection Engine, Discount & Pricing Rule Engine, Donation Management, Marketplace & Order Management, Dashboard & Reporting, and Notification Engine. - Assessed the technical feasibility of each feature group and identified dependencies between modules. - Defined the initial system architecture direction, including: ReactJS Frontend – FastAPI Backend – MySQL Database – Redis Cache – Cron Scheduler – Docker Deployment. - Confirmed the multi-supermarket architecture model with role separation: System Admin, Supermarket Admin, Store Staff, Customer, Charity Organization, and Delivery Partner. - Confirmed the list of Feature Clusters to be converted into Product Backlog items (PBs). - Prepared for the Requirement Definition and System Context Diagram session scheduled for February 26, 2026. |  |  |  |
| Result Items |  |  |  |
| Complete feature breakdown document generated for the full SEIMS project (feature clusters + sub-features). All major features evaluated in terms of technical feasibility and implementation complexity. Drafted the initial System Architecture including: - ReactJS Frontend - FastAPI / Python Backend - MySQL Database - Redis Cache - Cron-based Near-Expiry Detection Engine - Docker Deployment Environment Multi-supermarket and multi-store operational structure confirmed. Ready to proceed to the Requirement Definition and Product Backlog preparation phase. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Project Proposal |  |  |
| Location | Meeting Direct – G Building, Hoa Khanh Nam |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 27/03/2026 | 13:30 | 17:30 |
| Attendees | - MSc.Truong Dinh Huy - Pham Minh Trang - Nguyen Pham Nhat Huy - Duong Quoc Binh - Nguyen Huu Thang - Nguyen Huy Hoang Bao |  |  |
| Related documents | Jira Task Board, Project Proposal v1.1, Initial System Architecture |  |  |
| Content |  |  |  |
| - Overview of the SEIMS project and the Near-Expiry Product Integration & Management Platform for supermarket chains. Discussed the background, business problems, and operational challenges related to near-expiry inventory management, product waste, discount handling, and donation workflows. - Presented key system features - Reviewed project objectives, deliverables, development tools, and Scrum methodology. - Reviewed development timeline, sprint structure, and team responsibilities. |  |  |  |
| Result Items |  |  |  |
| - Received feedback on feature scope, multi-supermarket architecture, and role-based access control design. Required updates for Proposal Version 1.1, including refinement of system scope and functional requirements. - Proposal status: Approved with revisions. Confirmed the hybrid operational model: - B2B Donation Workflow - B2C Near-Expiry Marketplace - Next steps: - Refine Project Proposal - Prepare Requirement Definition document - Finalize Product Backlog Items (PBs) - Prepare System Context Diagram and Use Case Diagram |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Database Design Meeting & Task Assignment |  |  |
| Location | Meeting Direct – 209 Phan Thanh (Library) |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 03/04/2026 | 08:30 | 11:30 |
| Attendees | - MSc.Truong Dinh Huy - Pham Minh Trang - Nguyen Pham Nhat Huy - Duong Quoc Binh - Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Initial ER Diagram, Functional Requirements (Jira) |  |  |
| Content |  |  |  |
| Discussed database requirements for the SEIMS platform, including:Users, Roles, Permissions ,Supermarket and Store management ,Product and Category management ,Inventory Lots and expiry tracking ,Discount Policies and Price History ,Orders and Order Items ,Donation Offers and Donation Requests ,Notifications and Audit Logs Defined key attributes, relationships, and constraints among major entities in the system. Discussed the multi-supermarket and multi-store database structure to ensure data isolation and scalability. Selected MySQL as the primary database management system for centralized data management. Discussed indexing strategies and optimization approaches for handling inventory lot queries and near-expiry detection. Assigned team members to analyze and finalize specific modules of the ER Diagram and database schema. |  |  |  |
| Result Items |  |  |  |
| - Core database tables, relationships, and primary keys identified. - Multi-tenant database structure confirmed for supermarket-level data isolation. - ER Diagram tasks assigned to responsible team members. - Initial ER Diagram prepared for the next architecture and review meeting. Database design direction approved for backend implementation phase. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Requirements Specification Discussion |  |  |
| Location | Meeting Direct – G Building, Hoa Khanh Nam |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 10/04/2026 | 13:30 | 16:30 |
| Attendees | - MSc.Truong Dinh Huy - Pham Minh Trang - Nguyen Pham Nhat Huy - Duong Quoc Binh - Nguyen Huu Thang - Nguyen Huy Hoang Bao |  |  |
| Related documents | Functional Requirement Sheet, Non-Functional Requirement Sheet, SRS Template |  |  |
| Content |  |  |  |
| Reviewed and discussed the functional requirements of the SEIMS platform, including: - User Authentication & RBAC - Supermarket and Store Management - Inventory Lot Management - Near-Expiry Detection - Discount & Pricing Rule Engine - Donation Management - Marketplace & Order Management - Dashboard & Reporting - Notification Engine ● Confirmed non-functional requirements related to: - Performance - Security - Multi-tenant data isolation - Reliability - Scalability - Maintainability - System availability ● Discussed validation rules for inventory lots, expiry dates, automatic discount calculations, and order restrictions for expired products. ● Defined the structure and organization of the Software Requirements Specification (SRS) document. ● Reviewed role permissions and interaction scope for: - System Admin - Supermarket Admin - Store Staff - Customer - Charity Organization - Delivery Partner |  |  |  |
| Result Items |  |  |  |
| Complete SRS outline finalized. All functional and non-functional requirements clarified and approved. Requirement priorities and module dependencies confirmed. Team members assigned to complete SRS documentation and supporting diagrams. Ready to proceed to Use Case Design and System Architecture refinement. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Sprint 1 Planning |  |  |
| Location | Meeting Direct – G Building, Hoa Khanh Nam |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 17/04/2026 | 08:30 | 11:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Backlog, User Stories, Design Documents |  |  |
| Content |  |  |  |
| - Defined Sprint 1 objectives for the SEIMS platform, including: - User Registration & Login - Role-Based Access Control (RBAC) - Supermarket & Store Management setup - Product and Category Management - Inventory Lot Creation and Expiry Tracking - Basic Near-Expiry Detection logic - Initial Dashboard UI design - ● Separated and reviewed User Stories related to:FR01, FR02, FR03, FR04, FR06, FR07, FR10, FR11 - ● Assigned tasks to Frontend, Backend, Database, and System Architecture members. - ● Discussed API structure, database schema preparation, and authentication workflow. - ● Estimated development effort and finalized the Sprint 1 Backlog. |  |  |  |
| Result Items |  |  |  |
| - Sprint 1 Backlog completed and prioritized. - Sprint 1 scope and objectives approved. - Team members assigned to Frontend, Backend, Database, and Testing modules. - Initial authentication module and inventory management structure confirmed. - Ready to begin Sprint 1 implementation phase. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Sprint 1 – Daily Scrum |  |  |
| Location | Online (Google Meeting) |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 24/04/2026 | 08:30 | 10:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Backlog, User Stories, Design Documents |  |  |
| Content |  |  |  |
| - Progress Report: - Authentication UI and Login/Register APIs completed. - Initial Inventory Lot Management module implemented. - Product and Category Management pages under development. - Near-Expiry Detection logic successfully tested with sample inventory data. - Dashboard layout and navigation structure completed. - Issues encountered: - Slow performance when processing large inventory datasets. - Validation issues related to expiry date calculations. - API response inconsistency during inventory synchronization testing. - Next steps: - Frontend team completes Inventory Lot and Dashboard interfaces. - Backend team optimizes inventory APIs and expiry detection logic. - Database team refines relationships and indexing strategy. - Testing team prepares initial unit test scenarios. |  |  |  |
| Result Items |  |  |  |
| - Daily development progress updated. - Technical issues and performance concerns identified and documented. - Action items assigned to responsible members. - Next implementation steps agreed upon for Sprint 1 continuation. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Sprint 1 Review |  |  |
| Location | Online (Google Meeting) |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 27/03/2026 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Demo, Test Reports |  |  |
| Content |  |  |  |
| Presented completed Sprint 1 functionalities: - Authentication and RBAC - User profile management - Homepage interfaces for all roles - User account lock/unlock - Initial database and API integration Compared Sprint 1 results with planned objectives. Collected feedback on UI/UX and system workflows. |  |  |  |
| Result Items |  |  |  |
| Sprint 1 objectives completed as planned. Improvement items added to the Product Backlog. Authentication and RBAC modules approved for integration into Sprint 2. Team prepared for Sprint 2 Planning. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Sprint 1 Retrospective |  |  |
| Location | Online (Google Meeting) |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 28/03/2026 | 08:30 | 11:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Review Notes |  |  |
| Content |  |  |  |
| - Discussed strengths: good teamwork and on-time completion of Sprint 1 tasks. - Identified improvement areas: UI consistency, API integration issues, and task estimation accuracy. - Plans to improve communication and testing for Sprint 2. |  |  |  |
| Result Items |  |  |  |
| - Improvement list created. - Testing and review processes enhanced. - Positive team alignment achieved. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Sprint 2 Planning |  |  |
| Location | Online (Google Meeting) |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 03/04/2026 | 08:30 | 11:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint 1 Review, Sprint 2 Backlog |  |  |
| Content |  |  |  |
| - Defined Sprint 2 goals: - Supermarket and store management - Inventory and category management - Near-expiry tracking - Donation workflow and marketplace - Order and delivery management Broke down Sprint 2 user stories and tasks. Assigned tasks to Frontend, Backend, and Database teams. Estimated effort and finalized Sprint 2 backlog. |  |  |  |
| Result Items |  |  |  |
| - Sprint 2 backlog completed and prioritized - Sprint scope and goals approved |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Sprint 2 – Daily Scrum |  |  |
| Location | Online (Google Meeting) |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 06/04/2026 | 08:30 | 10:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Backlog, Task Board |  |  |
| Content |  |  |  |
| Progress: : Expiry prediction model integrated, expiry status shown on UI, results stored successfully. Issues: Inconsistent product data causing incorrect expiry classification. Next: Improve data validation and preprocessing rules, refine expiry detection logic. |  |  |  |
| Result Items |  |  |  |
| Sprint progress updated Next tasks confirmed and added to Sprint 2 backlog |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Sprint 2 Review |  |  |
| Location | Online (Google Meeting) |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 14/04/2026 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Demo, Test Reports |  |  |
| Content |  |  |  |
| Demonstrated completed Sprint 2 features: inventory lot management, near-expiry detection, donation workflow, and marketplace order processing Verified system behavior from expiry classification to discount and donation handling Evaluated Sprint 2 deliverables against planned backlog objectives Collected feedback on system performance, data accuracy, and usability |  |  |  |
| Result Items |  |  |  |
| Sprint 2 objectives achieved as planned Improvement items added to Product Backlog |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Sprint 2 Retrospective |  |  |
| Location | Online (Google Meeting) |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 16/04/2026 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Demo, Test Reports |  |  |
| Content |  |  |  |
| What went well: Stable near-expiry detection, good inventory lifecycle handling, and smooth donation & marketplace workflow. What didn’t go well: Data inconsistency affected expiry accuracy, some tasks underestimated in effort. |  |  |  |
| Result Items |  |  |  |
| Improve data validation and preprocessing rules Optimize expiry detection logic Prepare Marketplace and Order enhancements for Sprint 3 |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Sprint 3 Planning |  |  |
| Location | Online (Google Meeting) |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 16/04/2026 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Product Backlog, Sprint 2 Review Notes |  |  |
| Content |  |  |  |
| Defined Sprint 3 goals: Marketplace (product browsing, ordering), donation improvements, and system stabilization Broke down user stories into frontend, backend, and database tasks Assigned responsibilities to team members Estimated workload and finalized Sprint 3 backlog |  |  |  |
| Result Items |  |  |  |
| Sprint 3 backlog completed and prioritized Sprint scope and goals approved |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Sprint 3 Daily Scrum |  |  |
| Location | Online (Google Meeting) |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 24/04/2026 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Demo, Test Reports |  |  |
| Content |  |  |  |
| Progress updates: Marketplace product listing and order flow completed, donation workflow integration in progress, UI refinement ongoing. Issues: Minor bugs in order/payment processing during testing. Next: Fix backend order handling and continue UI/UX improvements. |  |  |  |
| Result Items |  |  |  |
| Daily progress updated Payment issue assigned to Backend team UI refinement continued in Sprint 3 backlog |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Sprint 3 Review |  |  |
| Location | Online (Google Meeting) |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 07/05/2026 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Demo, Test Reports |  |  |
| Content |  |  |  |
| Demonstrated completed Sprint 3 features: marketplace (product browsing and ordering), donation workflow integration, and system-wide role-based operations Verified full system integration across inventory, donation, and marketplace modules Compared Sprint 3 deliverables with planned objectives in backlog Collected feedback on usability, performance, and system completeness |  |  |  |
| Result Items |  |  |  |
| Sprint 3 objectives successfully achieved Final improvements added to Product Backlog System confirmed stable for final release phase |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Sprint 3 Retrospective |  |  |
| Location | Online (Google Meeting) |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 08/05/2026 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Sprint Demo, Test Reports |  |  |
| Content |  |  |  |
| Core system features were completed and integrated successfully. Team collaboration and communication were effective. The final demo was stable and met expectations. Earlier integration and system testing. Better effort estimation for complex tasks. |  |  |  |
| Result Items |  |  |  |
| Key lessons learned were identified and documented. Improvements and risks recorded for future development The team agreed on better planning and testing practices for upcoming development. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Test Result Evaluation |  |  |
| Location | Online (Google Meeting) |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 09/05/2026 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Bug List, Test Summary Report, Sprint Backlog |  |  |
| Content |  |  |  |
| Reviewed test results for all SEIMS modules: inventory lot management, near-expiry detection, donation workflow, marketplace, and order processing Categorized issues based on severity: blocker, major, minor Assigned bug-fixing tasks to Frontend, Backend, and Database teams Prioritized critical issues related to system stability and data consistency |  |  |  |
| Result Items |  |  |  |
| Complete bug list finalized and approved. Bug fixing plan defined and agreed upon. System prepared for final regression testing. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Bug Fix Planning |  |  |
| Location | Online (Google Meeting) |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 10/05/2026 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Bug List, Release Checklist |  |  |
| Content |  |  |  |
| Reviewed current bug status across SEIMS modules (inventory, donation, marketplace, order processing) Prioritized critical issues related to system performance, data consistency, and UI behavior Reallocated team resources to focus on high-severity bug fixes Defined regression testing scope and post-fix validation plan |  |  |  |
| Result Items |  |  |  |
| Final bug fixing plan completed and approved. New system build prepared for final testing. Project ready for Final Review phase. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Final Demo & System Evaluation |  |  |
| Location | Meeting Direct – G Building, Hoa Khanh Nam |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 11/05/2026 | 14:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Final Build, Demo Slides |  |  |
| Content |  |  |  |
| Presented complete SEIMS system workflow: inventory lot management, near-expiry detection, discount application, donation workflow, and marketplace ordering Demonstrated end-to-end process from product entry → expiry classification → handling (discount/donation/sale) Evaluated system performance against project objectives and requirements Collected final feedback on usability, stability, and feature completeness |  |  |  |
| Result Items |  |  |  |
| Final product demo successfully accepted. All final feedback and adjustments documented. Project proceeded to acceptance approval stage. |  |  |  |
| Check |  |  |  |

| Meeting Information |  |  |  |
| --- | --- | --- | --- |
| Product | SEIMS – Smart Expiry Product Integration & Management System |  |  |
| Subject | Final Evaluation |  |  |
| Location | Meeting Direct – G Building, Hoa Khanh Nam |  |  |
| Date and Time | Date | Start Time | End Time |
|  | 12/05/2026 | 13:30 | 17:00 |
| Attendees | MSc.Truong Dinh Huy Pham Minh Trang Nguyen Pham Nhat Huy Duong Quoc Binh Nguyen Huu Thang Nguyen Huy Hoang Bao |  |  |
| Related documents | Final Build, Demo Slides |  |  |
| Content |  |  |  |
| Evaluated overall SEIMS system performance including inventory management, near-expiry detection, donation workflow, and marketplace functionality Verified system compliance with all functional and non-functional requirements Assessed UI/UX consistency, system stability, and multi-tenant data handli Confirmed all project deliverables have been fully implemented and integrated |  |  |  |
| Result Items |  |  |  |
| System officially validated and approved. Acceptance documentation completed and signed. Final minor issues recorded for future maintenance and enhancement |  |  |  |
| Check |  |  |  |