International School

# Capstone Project 1

CMU-SE 450

Sprint Review & Retospective Report

Version 1.2

Date: December 10, 2025

LeafSense - Coffee Leaf Disease Detection System

Created by C1SE.03

Pham Minh Trang - 28204632177

Nguyen Pham Nhat Huy - 28211100686

Nguyen Huu Thang - 28211102537

Duong Quoc Binh - 28219006390

Nguyen Huy Hoang Bao - 28219004148

Sprint Review & Retospective Report Review Panel Representative:

Name					Signature		Date

Capstone Project 1 - Mentor:

Name MSc.Truong Dinh Huy	Signature		Date

PROJECT INFORMATION

| Project acronym | LeafSense |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Coffee Leaf Disease Detection System |  |  |  |  |
| Start Date | September 21, 2025 | End Date |  | December 10, 2025 |  |
| Lead Institution | International School, Duy Tan University |  |  |  |  |
| Project Mentor | MSc.Truong Dinh Huy Email: huy.truongdinh@gmail.com Tel: 0982132352 |  |  |  |  |
| Scrum master / Project Leader & contact details | Pham Minh Trang Email: pmtrang04@gmail.com Tel: 0911855450 |  |  |  |  |
| Partner Organization | Duy Tan University |  |  |  |  |
| Team members | Name |  | Email |  | Tel |
| 28204632177 | Pham Minh Trang |  | pmtrang04@gmail.com |  | 0911855450 |
| 28211100686 | Nguyen Pham Nhat Huy |  | huy785619@gmail.com |  | 0395546300 |
| 28211102537 | Nguyen Huu Thang |  | nguyenhuuthang11@dtu.edu.vn |  | 0702377702 |
| 28219006390 | Duong Quoc Binh |  | duongquocbinh@dtu.edu.vn |  | 0932033856 |
| 28219004148 | Nguyen Huy Hoang Bao |  | bao91ndu1819@gmail.com |  | 0385092839 |

DOCUMENT APPROVALS

The following signatures are required for approval of this document.

| MSc.Truong Dinh Huy Mentor | Signature | Date |
| --- | --- | --- |
| Pham Minh Trang Student ID: 28204632177 Project Leader | Signature | Date |
| Nguyen Pham Nhat Huy Student ID: 28211100686 Team Member | Signature | Date |
| Nguyen Huu Thang Student ID: 28211102537 Team Member | Signature | Date |
| Duong Quoc Binh Student ID: 28219006390 Team Member | Signature | Date |
| Nguyen Huy Hoang Bao Student ID: 28219004148 Team Member | Signature | Date |

DOCUMENT NAME

| Document Title | Sprint Review and Retrospective |  |  |
| --- | --- | --- | --- |
| Author(s) | Pham Minh Trang |  |  |
| Role | Team Member |  |  |
| Date | December 10, 2025 | File name: | 12 C1SE.03_Sprint Review and Retrospective_Ver1.2 |

REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | September 21, 2025 | Create Document | Trang |  |
| 1.1 | September 26, 2025 | Update Document | Trang |  |
| 1.2 | December 10, 2025 | Official Document | Trang |  |

Table of Contents

1. Introduction	1

1.1. Purpose	1

1.2. Scope	1

1.3. Definitions	1

2. Sprint Review	1

2.1. SPRINT 1 – Evaluation of Results	1

2.2. SPRINT 2 – Evaluation of Results	2

2.3. SPRINT 3 – Evaluation of Results	3

3. Sprint Retrospective	3

3.1. Meeting content	3

3.2. Sprint 1 – Evaluation and Improvement	4

3.3. Sprint 2 – Evaluation and Improvement	5

3.4. Sprint 3 – Evaluation and Improvement	5

4. Conclusion And Recommendations	6

4.1. General conclusion	6

1. Introduction

## 1.1. Purpose

This Sprint Review & Retrospective document describes the evaluation process, product demonstration, feedback from the Product Owner and customers, as well as the lessons learned during the development of each Sprint.

## 1.2. Scope

- Record the implementation results of Sprint 1, Sprint 2, Sprint 3 and Sprint 4.

- Includes Sprint Review evaluation, Product Owner feedback, and content from the Sprint Retrospective meeting.

## 1.3. Definitions

Table 1. Scrum Terms and Definitions

| Term | Explanation |
| --- | --- |
| Sprint Review | A meeting to present the product development results |
| Sprint Retrospective | A meeting to evaluate the process and propose improvements |
| PO | Product Owner |
| SM | Scrum Master |
| Dev Team | Development Team |

# 2. Sprint Review

## 2.1. SPRINT 1 – Evaluation of Results

Table 2. Sprint 1 Review Summary

| Item | Content |
| --- | --- |
| Implementation time | 8/9/2025 – 28/9/2025 |
| Sprint Goal | Establish the project foundation by completing planning activities, system design documents, and initial user interface designs for the LeafSense system. |
| Scope of work (Committed) | - Sprint planning and project setup. - Create proposal, product backlog, and sprint backlog documents. - Design system architecture, database, and interface layouts. - Design basic user interfaces for core features (login, homepage, profile). |
| Results achieved | Completed 100% of the committed scope. No user stories were abandoned or scope changes occurred during the sprint. |
| Function deployed successfully | - System architecture and database design. - Initial UI/UX designs for main system screens. - Project planning and documentation artifacts. |
| Demo | The demo demonstrated the workflow from logging in via OAuth, adding input data, generating Use Cases, and viewing the generated results. |
| Deliverables | - Project proposal and planning documents. - Architecture, database, and interface design documents. - Initial UI design mockups. |
| Product Owner Feedback | The Product Owner confirmed that Sprint 1 successfully established a solid foundation for system development in subsequent sprints. |
| Instructor/Customer Reviews | The instructor provided positive feedback on the completeness of documentation and the clarity of the system design. |

## 2.2. SPRINT 2 – Evaluation of Results

Table 3. Sprint 2 Review Summary

| Item | Content |
| --- | --- |
| Implementation time | 6/10/2025 – 26/10/2025 |
| Sprint Goal | Implement core functional features, including image upload, leaf disease analysis results, treatment recommendations, and basic chatbot interaction. |
| Scope of work (Committed) | - Implement image upload functionality for coffee leaves. - Display disease analysis results and treatment recommendations. - Store and view analysis history. - Implement basic chatbot interaction to support users. |
| Results achieved | Completed 100% of the committed scope. No user stories were abandoned or scope changes occurred during the sprint. |
| Function deployed successfully | - Image upload and processing. - Leaf disease analysis results and treatment suggestions. - Analysis history management. - Basic chatbot functionality. |
| Demo | The demo showed uploading a coffee leaf image, viewing disease analysis results and treatment recommendations, accessing analysis history, and interacting with the chatbot. |
| Deliverables | - Image upload module. - Disease analysis and treatment recommendation module. - Chatbot module. - Updated backend APIs and UI components. |
| Product Owner Feedback | The Product Owner confirmed that core system functionalities worked as expected and supported the main goal of leaf disease diagnosis. |
| Instructor/Customer Reviews | The instructor appreciated the practical implementation of disease analysis features and the integration of chatbot support. |

## 2.3. SPRINT 3 – Evaluation of Results

Table 4. Sprint 3 Review Summary

| Item | Content |
| --- | --- |
| Implementation time | 3/11/2025 – 23/11/2025 |
| Sprint Goal | Expand system features and improve usability by adding management, community, dashboard, and advanced chatbot functionalities. |
| Scope of work (Committed) | Implement Q&A chatbot improvements. Develop dashboards for admin and farmers. Implement community features (posts, comments, reactions).Add user and system management functions. |
| Results achieved | Completed 100% of the committed scope. No user stories were abandoned or scope changes occurred during the sprint. |
| Function deployed successfully | Enhanced Q&A chatbot. Admin and farmer dashboards. Community posts, comments, and reactions. Order management and product-related features. User management and system monitoring features. |
| Demo | The demo demonstrated chatbot interactions, dashboard views, community posting and commenting, and basic system management features. |
| Deliverables | Enhanced chatbot module. Dashboard modules (Admin and Farmer). Community management module. Updated UI components and test cases. |
| Product Owner Feedback | The Product Owner was satisfied with the system expansion and confirmed that the new features significantly improved user engagement and management capability. |
| Instructor/Customer Reviews | The instructor noted the increased system completeness and improved usability, highlighting the successful progression from core features to a full application. |

# 3. Sprint Retrospective

## 3.1. Meeting content

- Time: 28/09/2025 (Sprint 1), 26/10/2025 (Sprint 2), 19/10/2025 (Sprint 2), 23/10/2025 (Sprint 3).

- Duration: 1 hours/session

- Coordinator: Scrum Master (Pham Minh Trang)

- Form: Online meeting and Face-to-face meeting

- Participants: The entire C1SE.03 group

## 3.2. Sprint 1 – Evaluation and Improvement

Table 5. Evaluation and Improvement of Sprint 1

| No. | Content | Details |
| --- | --- | --- |
| 1 | What went welll | The sprint was completed successfully with clear planning and full completion of committed tasks. Core documents, UI designs, basic authentication, and initial database setup were delivered on time with good team collaboration. |
| 2 | Limitations | The system mainly focused on planning, documentation, and basic UI design. Core disease diagnosis and chatbot functionalities were not yet fully implemented. |
| 3 | Improvement actions | - Move from documentation and design to core functional development in the next sprint. - Improve UI consistency based on the initial designs. - Prepare datasets and technical foundations for disease diagnosis features. |

## 3.3. Sprint 2 – Evaluation and Improvement

Table 6. Evaluation and Improvement of Sprint 2

| No. | Content | Details |
| --- | --- | --- |
| 1 | What went welll | The sprint goal was clearly defined and fully achieved. Core features such as image upload, leaf disease analysis results, treatment recommendations, and chatbot interaction were successfully implemented. The team completed all committed tasks with good collaboration. |
| 2 | Limitations | The accuracy and clarity of disease analysis results still depended on the quality of uploaded images. Some chatbot responses were generic and required further refinement to better support farmers. |
| 3 | Improvement actions | Improve image validation before analysis. Refine chatbot responses to provide clearer explanations and actionable recommendations. Enhance the presentation of analysis results for better user understanding. |

## 3.4. Sprint 3 – Evaluation and Improvement

Table 7. Evaluation and Improvement of Sprint 3

| No. | Content | Details |
| --- | --- | --- |
| 1 | What went welll | All sprint objectives were completed successfully. Advanced features such as Q&A chatbot, community posts, comments and reactions, dashboards for admin and farmers, and user management were implemented. System integration across modules was stable and effective. |
| 2 | Limitations | Some features, such as community interactions and dashboards, required further UI optimization to improve usability. Certain chatbot responses were still not fully tailored to different user roles. |
| 3 | Improvement actions | Improve UI/UX for dashboards and community features. Customize chatbot responses based on user roles (farmer/admin). Optimize system performance as the number of features increased. |

# 4. Conclusion And Recommendations

## 4.1. General conclusion

All project sprints successfully achieved 100% of their defined goals.
The team followed the Scrum framework effectively, maintained clear coordination, and ensured stable progress throughout the development process.

The LeafSense system was developed as a comprehensive platform, integrating AI-based coffee leaf disease diagnosis, chatbot support, community interaction, and product ordering functionalities.

Key features such as image upload and analysis, treatment recommendations, Q&A chatbot, community posts and interactions, dashboards for farmers and administrators, and order management were successfully implemented.

Overall, the system demonstrates practical value for end users, especially farmers, by combining disease diagnosis, information sharing, and agricultural product purchasing within a single platform.