International School

# Capstone Project 2

CMU-SE 451

Sprint Review & Retospective Report

Version 1.2

Date: May 11, 2026

SEIMS - Smart Expiry Product Integration & Management System

Created by C1SE.03

Pham Minh Trang - 28204632177

Nguyen Pham Nhat Huy - 28211100686

Nguyen Huu Thang - 28211102537

Duong Quoc Binh - 28219006390

Nguyen Huy Hoang Bao - 28219004148

Sprint Review & Retospective Report Review Panel Representative:

Name					Signature		Date

Capstone Project 2 - Mentor:

Name MSc.Truong Dinh Huy	Signature		Date

PROJECT INFORMATION

| Project acronym | SEIMS |  |  |  |
| --- | --- | --- | --- | --- |
| Project Title | Smart Expiry Product Integration & Management System |  |  |  |
| Start Date | March 6, 2026 | End Date | May 11, 2026 |  |
| Lead Institution | International School, Duy Tan University |  |  |  |
| Project Mentor | MSc.Truong Dinh Huy Email: huy.truongdinh@gmail.com Tel: 0982132352 |  |  |  |
| Scrum master / Project Leader & contact details | Pham Minh Trang Email: pmtrang04@gmail.com Tel: 0911855450 |  |  |  |
| Partner Organization | Duy Tan University |  |  |  |
| Team members | Name | Email |  | Tel |
| 28219004148 | Nguyen Huy Hoang Bao | bao91ndu1819@gmail.com |  | 0385092839 |
| 28211100686 | Nguyen Pham Nhat Huy | huy785619@gmail.com |  | 0395546300 |
| 28204632177 | Pham Minh Trang | pmtrang04@gmail.com |  | 0911855450 |
| 28219006390 | Duong Quoc Binh | duongquocbinh@dtu.edu.vn |  | 0932033856 |
| 28211102537 | Nguyen Huu Thang | nguyenhuuthang11@dtu.edu.vn |  | 0702377702 |

DOCUMENT APPROVALS

The following signatures are required for approval of this document.

| MSc.Truong Dinh Huy Mentor | Signature | Date |
| --- | --- | --- |
| Nguyen Huy Hoang Bao Student ID: 28219004148 Team Member | Signature | Date |
| Nguyen Pham Nhat Huy Student ID: 28211100686 Team Member | Signature | Date |
| Pham Minh Trang Student ID: 28204632177 Project Leader | Signature | Date |
| Duong Quoc Binh Student ID: 28219006390 Team Member | Signature | Date |
| Nguyen Huu Thang Student ID: 28211102537 Team Member | Signature | Date |

DOCUMENT NAME

| Document Title | Sprint Review and Retrospective |  |  |
| --- | --- | --- | --- |
| Author(s) | Duong Quoc Binh |  |  |
| Role | Team Member |  |  |
| Date | May 11, 2026 | File name: | 12 C2SE.15_Sprint Review and Retrospective_Ver1.2 |

REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | April 10, 2026 | Create Document | Binh |  |
| 1.1 | April 15, 2026 | Update Document | Binh |  |
| 1.2 | May 11, 2026 | Official Document | Binh |  |

Table of Contents

1. Introduction	1

1.1. Purpose	1

1.2. Scope	1

1.3. Definitions	1

2. Sprint Review	1

2.1. SPRINT 1 – Evaluation of Results	1

2.2. SPRINT 2 – Evaluation of Results	2

2.3. SPRINT 3 – Evaluation of Results	3

3. Sprint Retrospective	3

3.1. Meeting content	3

3.2. Sprint 1 – Evaluation and Improvement	4

3.3. Sprint 2 – Evaluation and Improvement	5

3.4. Sprint 3 – Evaluation and Improvement	5

4. Conclusion And Recommendations	6

4.1. General conclusion	6

4.2. Recommendations	6

# 1. Introduction

## 1.1. Purpose

This Sprint Review & Retrospective document presents the evaluation of each sprint in the development of the Smart Expiry Product Integration & Management System (SEIMS). It includes product demonstrations, feedback from the Product Owner and stakeholders, as well as an analysis of team performance.

The document also highlights key achievements, challenges encountered, and lessons learned throughout the development process, providing insights for continuous improvement in subsequent sprints.

## 1.2. Scope

- Record the implementation results of Sprint 1, Sprint 2, Sprint 3 and Sprint 4.

- Includes Sprint Review evaluation, Product Owner feedback, and content from the Sprint Retrospective meeting.

## 1.3. Definitions

Table 1. Scrum Terms and Definitions

| Term | Explanation |
| --- | --- |
| Sprint Review | A meeting to present the product development results |
| Sprint Retrospective | A meeting to evaluate the process and propose improvements |
| PO | Product Owner |
| SM | Scrum Master |
| Dev Team | Development Team |

# 2. Sprint Review

## 2.1. SPRINT 1 – Evaluation of Results

Table 2. Sprint 1 Review Summary

| Item | Content |
| --- | --- |
| Implementation time |  |
| Sprint Goal | Establish the project foundation by completing planning activities, system design documents, and initial UI/UX designs for the SEIMS system. |
| Scope of work (Committed) | - Sprint planning and project setup. - Create proposal, product backlog, and sprint backlog documents. - Design system architecture, database, and interface layouts. - Design basic user interfaces for core features (login, homepage, profile). |
| Results achieved | Completed 100% of the committed scope. No user stories were abandoned or scope changes occurred during the sprint. |
| Function deployed successfully | - System architecture and database design. - Initial UI/UX designs for main system screens. - Project planning and documentation artifacts. |
| Demo | The demo presented system design, UI mockups, and the overall workflow of the SEIMS platform, including inventory management and near-expiry product handling concepts. |
| Deliverables | - Project proposal and planning documents. - Architecture, database, and interface design documents. - Initial UI design mockups. |
| Product Owner Feedback | The Product Owner confirmed that Sprint 1 successfully established a solid foundation for system development in subsequent sprints. |
| Instructor/Customer Reviews | The instructor provided positive feedback on the completeness of documentation and the clarity of the system design. |

## 2.2. SPRINT 2 – Evaluation of Results

Table 3. Sprint 2 Review Summary

| Item | Content |
| --- | --- |
| Implementation time |  |
| Sprint Goal | Implement core system functionalities, including inventory lot management, near-expiry detection, and discount rule processing. |
| Scope of work (Committed) | - Implement inventory lot creation and management Calculate remaining days and detect near-expiry products Apply basic discount rules based on expiry date Display product and inventory information |
| Results achieved | Completed 100% of the committed scope. No major scope changes occurred during the sprint. |
| Function deployed successfully | - Inventory lot management (create, view, update) - Near-expiry detection logic Basic discount rule engine Product and inventory display |
| Demo | The demo showed creating inventory lots, automatically detecting near-expiry products, applying discount rules, and displaying updated product information. |
| Deliverables | - Inventory management module - Near-expiry detection feature Discount rule implementation Updated backend APIs and frontend UI |
| Product Owner Feedback | The Product Owner confirmed that core system functionalities worked correctly and aligned with the main objective of managing near-expiry products. |
| Instructor/Customer Reviews | The instructor appreciated the implementation of business logic and the system’s ability to automatically process near-expiry products. |

## 2.3. SPRINT 3 – Evaluation of Results

Table 4. Sprint 3 Review Summary

| Item | Content |
| --- | --- |
| Implementation time |  |
| Sprint Goal | Complete system integration and finalize all core features, including marketplace, donation, dashboard, and notification system. |
| Scope of work (Committed) | Complete marketplace (B2C) and order management Complete donation module (B2B) Implement dashboard and reporting features Develop notification system (in-app/log) Final system integration and bug fixing |
| Results achieved | Completed 100% of the committed scope. The system was fully integrated and ready for demonstration. |
| Function deployed successfully | Marketplace and order processing Donation workflow (create, request, approve) Dashboard and reporting Notification system Full system integration |
| Demo | The demo showed the complete workflow: inventory input → near-expiry detection → discount application → customer order → donation process → dashboard monitoring. |
| Deliverables | Fully integrated system Dashboard and reporting module Notification feature Final UI and backend APIs |
| Product Owner Feedback | The Product Owner confirmed that the system met all core requirements and was ready for final presentation. |
| Instructor/Customer Reviews | The instructor appreciated the completeness of the system and the successful integration of all modules into a unified platform. |

# 3. Sprint Retrospective

## 3.1. Meeting content

- Time: 06/03/2026 (Sprint 1), 27/03/2026 (Sprint 2), 17/04/2026 (Sprint 3)

- Duration: 1 hours/session

- Coordinator: Scrum Master (Pham Minh Trang)

- Form: Online meeting and Face-to-face meeting

- Participants: The entire C1SE.03 group

## 3.2. Sprint 1 – Evaluation and Improvement

Table 5. Evaluation and Improvement of Sprint 1

| No. | Content | Details |
| --- | --- | --- |
| 1 | What went welll | The sprint was completed successfully with clear planning and full completion of committed tasks. Core documents, system architecture, database design, and initial UI/UX were delivered on time with effective team collaboration. |
| 2 | Limitations | The sprint mainly focused on planning, documentation, and UI design. Core system functionalities such as inventory management, near-expiry detection, and discount processing were not yet implemented. |
| 3 | Improvement actions | - Transition from design to core feature development in the next sprint - Improve UI consistency based on initial designs Prepare technical foundation for inventory management and near-expiry processing features |

## 3.3. Sprint 2 – Evaluation and Improvement

Table 6. Evaluation and Improvement of Sprint 2

| No. | Content | Details |
| --- | --- | --- |
| 1 | What went welll | Core functionalities such as inventory lot management, near-expiry detection, and basic discount rule processing were successfully implemented. The team improved coordination between frontend and backend, and system features started to operate as expected.. |
| 2 | Limitations | Some features were still basic and not fully optimized. Data validation and error handling were not comprehensive. Integration between modules occasionally caused inconsistencies. |
| 3 | Improvement actions | Enhance system integration and ensure consistent data flow Improve validation and error handling mechanisms Expand features to include marketplace, donation, and advanced system functionalities in the next sprint |

## 3.4. Sprint 3 – Evaluation and Improvement

Table 7. Evaluation and Improvement of Sprint 3

| No. | Content | Details |
| --- | --- | --- |
| 1 | What went welll | The sprint successfully completed full system integration, including marketplace, donation, dashboard, and notification features. All modules worked together smoothly, and the system was ready for final demonstration. Team collaboration improved significantly compared to previous sprints. |
| 2 | Limitations | Some features were not fully optimized in terms of performance and UI/UX. Testing mainly focused on core workflows, so some edge cases and minor bugs may still exist. Documentation for certain modules could be more detailed. |
| 3 | Improvement actions | Optimize system performance and refine UI/UX Improve testing coverage, especially for edge cases Enhance documentation for maintainability and future development |

# 4. Conclusion And Recommendations

## 4.1. General conclusion

All project sprints successfully achieved 100% of their defined goals.
The team effectively followed the Scrum framework, maintained clear coordination, and ensured steady progress throughout the development process.

The SEIMS – Smart Expiry Product Integration & Management System was developed as a comprehensive platform for managing near-expiry products in supermarket chains. The system integrates inventory lot management, near-expiry detection, dynamic discount rules, marketplace (B2C), donation workflows (B2B), dashboard reporting, and notification features.

Key functionalities such as inventory tracking, automatic expiry classification, discount application, order processing, and donation management were successfully implemented and integrated into a unified system.

Overall, the system demonstrates practical value by helping businesses reduce product waste, recover revenue from near-expiry goods, and contribute to social impact through donation activities within a single platform.

## 4.2. Recommendations

Although the SEIMS system has successfully achieved its core objectives, several improvements can be considered for future development:

- Enhance system performance:
Optimize database queries and backend processing to handle larger datasets and support scalability for multiple supermarket chains.

- Improve UI/UX design:
Refine the user interface to provide a more intuitive and user-friendly experience, especially for store staff and customers.

- Expand notification system:
Integrate real-time notifications such as email or SMS to improve responsiveness and user engagement.

- Strengthen data validation and security:
Implement stricter validation rules and enhance security mechanisms to ensure data integrity and prevent unauthorized access.

- Extend system features:
Consider adding advanced analytics, AI-based decision support, and mobile application support to increase system usability and value.

- Conduct real-world testing:
Deploy the system in a real or simulated business environment to evaluate performance, usability, and scalability under practical conditions.

These recommendations aim to enhance the system’s reliability, scalability, and overall effectiveness in real-world applications.