International School

# Capstone Project 2

CMU-SE 450

PROJECT PLAN

Version 1.2

Date: April 17, 2026

SEIMS - Smart Expiry Product Integration & Management System

Created by C1SE.03

Pham Minh Trang - 28204632177

Nguyen Pham Nhat Huy - 28211100686

Nguyen Huu Thang - 28211102537

Duong Quoc Binh - 28219006390

Nguyen Huy Hoang Bao - 28219004148

Project Plan Review Panel Representative:

Name					Signature		Date

Capstone Project 1 - Mentor:

Name MSc.Truong Dinh Huy	Signature		Date

PROJECT INFORMATION

| Project acronym | SEIMS |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Smart Expiry Product Integration & Management System |  |  |  |  |
| Start Date | March 6, 2026 | End Date |  |  |  |
| Lead Institution | International School, Duy Tan University |  |  |  |  |
| Project Mentor | MSc.Truong Dinh Huy Email: huy.truongdinh@gmail.com Tel: 0982132352 |  |  |  |  |
| Scrum master / Project Leader & contact details | Pham Minh Trang Email: pmtrang04@gmail.com Tel: 0911855450 |  |  |  |  |
| Partner Organization | Duy Tan University |  |  |  |  |
| Team members | Name |  | Email |  | Tel |
| 28204632177 | Pham Minh Trang |  | pmtrang04@gmail.com |  | 0911855450 |
| 28211100686 | Nguyen Pham Nhat Huy |  | huy785619@gmail.com |  | 0395546300 |
| 28211102537 | Nguyen Huu Thang |  | nguyenhuuthang11@dtu.edu.vn |  | 0702377702 |
| 28219006390 | Duong Quoc Binh |  | duongquocbinh@dtu.edu.vn |  | 0932033856 |
| 28219004148 | Nguyen Huy Hoang Bao |  | bao91ndu1819@gmail.com |  | 0385092839 |

DOCUMENT APPROVALS

The following signatures are required for approval of this document.

| MSc.Truong Dinh Huy Mentor | Signature | Date |
| --- | --- | --- |
| Pham Minh Trang Student ID: 28204632177 Project Leader | Signature | Date |
| Nguyen Pham Nhat Huy Student ID: 28211100686 Team Member | Signature | Date |
| Nguyen Huu Thang Student ID: 28211102537 Team Member | Signature | Date |
| Duong Quoc Binh Student ID: 28219006390 Team Member | Signature | Date |
| Nguyen Huy Hoang Bao Student ID: 28219004148 Team Member | Signature | Date |

DOCUMENT NAME

| Document Title | Project Plan |  |  |
| --- | --- | --- | --- |
| Author(s) | Pham Minh Trang |  |  |
| Role | Product Owner, Team Member, Scrum Master |  |  |
| Date | April 17, 2026 | File name: | 02 C2SE.15_Project Plan_ver1.2.doc |

REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | March 6, 2026 | Create Document | Trang |  |
| 1.1 | March 27, 2026 | Update Document | Trang |  |
| 1.2 | April 17, 2026 | Update Document | Trang |  |
| 1.3 |  | Official Document | Trang |  |

Table of Contents

1. Introduction	1

1.1. Project Name	1

1.2. Project Duration	1

1.3. The Goal Of Project	1

1.4. Project Scope	2

2. Team Organize	3

2.1 Scrum Team Information	3

2.2. Roles And Responsibility	3

3. Schedules	4

3.1. Overall Schedules	4

3.2. Detail Schedules	5

4. Cost	6

4.1. Resources	6

4.2. Total Cost Estimate	6

5. Development Process	6

6. Development Environment	10

7. Communication & Reporting	11

7.1 Reporting Methodology	11

8. Risks	11

9. Deliverables	13

10. Configuration Management	13

11. References	14

1. Introduction

1.1. Project Name

The project’s name is: “Smart Expiry Product Integration & Management System”

Team members:

- Pham Minh Trang	Scrum Master

- Nguyen Pham Nhat Huy	Product Owner

- Duong Quoc Binh	Team Member

- Nguyen Huu Thang                      Team Member

- Nguyen Huy Hoang Bao              Team Member

1.2. Project Duration

- Project will be started on: February – 02 – 2026

- Project will be finished on: May – 11 – 2026

1.3. The Goal Of Project

The goal of the project is to develop a web-based system called “SEIMS – Smart Expiry Product Integration & Management System” that supports supermarkets in managing near-expiry products efficiently.

The project aims to:

- Enable supermarkets and store staff to manage inventory based on expiry dates through an inventory lot management system.

- Automatically detect near-expiry products and support discount management to reduce product waste and financial loss.

- Provide a near-expiry product marketplace where customers can browse and purchase discounted items.

- Support donation workflows by allowing supermarkets to offer near-expiry products to charity organizations.

- Provide dashboards and notification systems to help users monitor product status and take timely actions.

- Support delivery coordination and order fulfillment through delivery partners.

- Ensure secure and role-based system management for different user roles such as Admin, Supermarket Admin, Store Staff, Customer, and Charity Organization.

1.4. Project Scope

This document provides an overview of the SEIMS – Smart Expiry Product Integration & Management System, a web-based platform designed to support supermarkets in effectively managing near-expiry products.

The system enables supermarkets and store staff to manage inventory based on product lots and expiry dates, automatically detect near-expiry items, and support discount management to reduce product waste and optimize revenue. It also provides dashboard features to help users monitor product status and make timely decisions.

In addition, the system includes a near-expiry product marketplace where customers can browse and purchase discounted products, as well as a donation module that allows supermarkets to provide products to charity organizations. The system also supports order processing and delivery coordination through delivery partners.

System administrators are responsible for managing user accounts, while supermarket administrators manage stores, staff, inventory policies, and operational activities within their respective supermarkets.

This document outlines the planning and implementation of the SEIMS system, including system architecture, feature integration, and user experience design. It ensures a structured approach to improving inventory management efficiency, reducing product waste, and supporting community-oriented activities.

Languages and Technologies:
Python with FastAPI (RESTful API development), ReactJS (JavaScript), HTML5, CSS3, MySQL.

Duration: 14 weeks (02 February 2026 – 11 May 2026)

2. Team Organize

2.1 Scrum Team Information

Table 1. Scrum Team Information

| Full Name | Email | Phone number | Role |
| --- | --- | --- | --- |
| Pham Minh Trang | pmtrang04@gmail.com | 0911855450 | Scrum Master |
| Nguyen Pham Nhat Huy | huy785619@gmail.com | 0395546300 | Product Owner |
| Duong Quoc Binh | duongquocbinh@dtu.edu.vn | 0932033856 | Team member |
| Nguyen Huu Thang | nguyenhuuthang11@dtu.edu.vn | 0702377702 | Team member |
| Nguyen Huy Hoang Bao | bao91ndu1819@gmail.com | 0385092839 | Team member |

2.2. Roles And Responsibility

Table 2. Roles And Responsibility

| Role | Responsibility | Name |
| --- | --- | --- |
| Product Owner | - Understand user needs and business requirements - Define product vision and features - Manage stakeholders and priorities - Write and maintain user stories - Collaborate with the development team | Nguyen Pham Nhat Huy |
| Scrum Master | - Facilitate Scrum ceremonies (Sprint Planning, Daily Scrum, Review, Retrospective) - Ensure adherence to Scrum practices - Support the team in resolving impediments - Track sprint progress (Task Board, Burndown Chart) - Promote continuous improvement within the team | Pham Minh Trang |
| Team member | - Developer | All |
| Team member | - Tester | All |
| Team member | - Designer | All |

3. Schedules

3.1. Overall Schedules

Table 3. Overall Schedules

| No | Phase | Iteration | Start Day | End Day |
| --- | --- | --- | --- | --- |
| 1 | Initial | Project Kick Off Meeting | February 02, 2026 | February 03, 2026 |
|  |  | Discuss about project idea | February 04, 2026 | February 08, 2026 |
| 2 | Development | Sprint 1 | March 06, 2026 | March 26, 2026 |
|  |  | Sprint 2 | March 27, 2026 | April 16, 2026 |
|  |  | Sprint 3 | April 17, 2026 | May 7, 2026 |
| 3 | Release | Project’s Meeting | May 8, 2026 | May 9, 2026 |
|  |  | Final release | May 10, 2026 | May 11, 2026 |

3.2. Detail Schedules

Table 4. Detail Schedules

| No. | Task Name | Start | Finish | Effort | Member |
| --- | --- | --- | --- | --- | --- |
| 1 | Initial | 02/02/2026 | 08/02/2026 | 40h | All |
| 1.1 | Project Kick Off Meeting, Discuss about project idea | 02/02/2026 | 03/02/2026 | 10h | All |
| 1.2 | Discuss project idea & define scope | 04/02/2026 | 08/02/2026 | 30h | All |
| 2 | Development | 06/03/2026 | 07/05/2026 | 740h | All |
| 2.1 | Sprint 1 | 06/03/2026 | 26/03/2026 | 240h | All |
| 2.1.1 | Design, Code and Test the following Requirements/User Stories | 06/03/2026 | 24/03/2026 | 230h | All |
| 2.1.2 | Release Sprint 1 | 25/03/2026 | 26/03/2026 | 10h | All |
| 2.2 | Sprint 2 | 27/03/2026 | 16/04/2026 | 260h | All |
| 2.2.1 | Design, Code and Test the following Requirements/User Stories | 27/03/2026 | 14/04/2026 | 250h | All |
| 2.2.2 | Release Sprint 2 | 15/04/2026 | 16/04/2026 | 10h | All |
| 2.3 | Sprint 3 | 17/04/2026 | 07/05/2026 | 240h | All |
| 2.3.1 | Design, Code, and Test the following Requirements/User Stories | 17/04/2026 | 05/05/2026 | 230h | All |
| 2.3.2 | Release Sprint 3 | 06/05/2026 | 07/05/2026 | 10h | All |
| 3 | Release | 08/05/2026 | 11/05/2026 | 20h | All |
| 3.1 | Project Meeting | 08/05/2026 | 09/05/2026 | 10h | All |
| 3.2 | Final Release | 10/05/2026 | 11/05/2026 | 10h | All |

4. Cost

4.1. Resources

Table 5. Resources

| Full Name | Role | Salary Rate (USD / Hour) |
| --- | --- | --- |
| Pham Minh Trang | Scrum Master | 2.0 |
| Nguyen Pham Nhat Huy | Team Member | 2.0 |
| Duong Quoc Binh | Team Member | 2.0 |
| Nguyen Huu Thang | Team Member | 2.0 |
| Nguyen Huy Hoang Bao | Team Member | 2.0 |

4.2. Total Cost Estimate

The effort hours represent the total working hours of all team members combined.

Table 6. Total Cost Estimate

| Sprint | Duration(hours) | Cost ($) |
| --- | --- | --- |
| 1 | 240 | $480 |
| 2 | 260 | $520 |
| 3 | 240 | $480 |
| Total | 740 | $1480 |

5. Development Process

- Principle and different stages

The Scrum methodology is applied in this project as it is well-suited for developing a web-based system that requires continuous feedback and iterative improvements. The SEIMS (Smart Expiry Product Integration & Management System) is developed incrementally through three sprints, each lasting approximately four weeks. Each sprint delivers a functional version of the system with enhanced features and improved stability.

Scrum emphasizes transparency, collaboration, and adaptability. The development team maintains a Product Backlog that includes all system requirements and feature enhancements. Each sprint consists of planning, design, implementation, testing, and review phases. This approach enables the team to respond effectively to feedback and evolving system requirements.

The Scrum process includes the following key activities:

- Daily Scrum:

A short daily meeting where team members share progress by answering three questions:

- What was completed yesterday?

- What will be done today?

- Are there any impediments?

- Sprint Planning:

The team selects and prioritizes features from the Product Backlog to be implemented in the upcoming sprint.

- Sprint Review:

At the end of each sprint, the team demonstrates completed features and evaluates progress.

- Sprint Retrospective:

The team reflects on the sprint to identify successes, challenges, and areas for improvement.

- Advantages of Scrum in This Project:

- Supports iterative and incremental development

- Enables quick adaptation to requirement changes

- Improves collaboration and communication within the team

- Ensures continuous delivery of functional system components

- Agile - scrum organization

The SCRUM methodology involves the following three main players:

- Product owner: In most projects, the product owner is the leader of the client's project team. He is the one who will define and prioritize the product features and choose the date and content of each sprint based on the values (workloads) that the team communicates to him.

- Scrum Master: He is a genuine facilitator on the project as he makes sure that everyone works at their full potential by eliminating impediments and protecting the team from external interference. Moreover, he pays particular attention to the respect of the different SCRUM phases.

- Team: A team is typically made up of 4-10 people and groups together all the IT specialists who are necessary for a project, i.e. an architect, a designer, a developer, a tester, etc. The team is self-organizing and remains unchanged during an entire sprint.

Figure 1: Scrum team members.

- Agile - scrum advantages

Scrum differs from other development methods through its advantages which turn it into a pragmatic response to product owners' current needs:

- Iterative and incremental method: this allows to avoid the "tunnel effect", i.e. the fact of seeing the result only at the final delivery, and nothing or almost nothing during the entire development phase, which is so frequent with V-cycle developments.

- Maximum adaptability for product and application development: the sequential composition of the sprint content allows for the addition of a modification or a feature that was not initially planned. This is precisely what renders this method "agile".

- Participatory method: every team member is asked to express his opinions and can contribute to all the decisions taken on the project. He is therefore more involved and motivated.

- Enhancing communication: by working in the same development room or being connected through different communication means, the team can easily communicate and exchange opinions on the impediments to eliminate them as early as possible.

- Maximizing cooperation: daily communication between the client and the team enables them to collaborate more closely.

- Increasing productivity: as it removes certain "constraints" of the classical methods, such as documentation or exaggerated formalization, SCRUM allows for increased team productivity. By adding to this the qualification of each module which allows determining an estimation, everyone can compare their performance to the average team productivity.

- Risks and solutions

The SCRUM methodology does not offer a universal answer to all the problems that are inherent to software development. Teams need to pay attention to the risks below, which, nevertheless, offer a systematic answer based on extrapolating the method:

- Team size: team size is typically limited to 7 or 10 people and can become an impediment if it exceeds these recommendations. In the latter case, the organization of meetings becomes impossible and the very foundations of the method are affected. The solution is to set up a Scrum of Scrums. This consists in dividing the project into teams of appropriate sizes and adding an instance of a higher level which groups together the Scrum Master of each Scrum.

- Multiple requests: Requests may be transmitted through several channels on a project and can sometimes be difficult to manage due to their contradictory aspects. These contradictions can slow down the delivery validation process. In order to solve this problem, it is vital to use a single request management tool, which is a standard option for projects.

- Development quality: The more the number of teams increases, the more difficult it becomes to deal with quality. This rule is all the more true when the project is distributed among several centers. The main risks are related to code quality and the number of bugs identified during integration. This is why it is important to have a rigorous quality policy and a project quality plan that precisely defines the rules of the project. Frequent code audits and implementing indicators that measure the developers' performance allow for minimizing this risk.

6. Development Environment

Table 7. Development Environment

| Component | Development Environment |
| --- | --- |
| Operating system | - Windows |
| Development Tools | - Visual Studio Code (Frontend & Backend development) - MySQL Workbench (Database Management) - GitHub Desktop (Version Control) |
| Database | - MySQL |
| Client dependencies | - ReactJS 18.x - HTML5, CSS3, JavaScript (ES6) - Python: 3.9 |
| Server dependencies | - Python 3.9 - FastAPI Framework |
| Third-party dependencies | - GitHub (Source Code Version Control) - Jira (Task & Sprint Management) - Zalo / Google Meet (Team Communication) |

7. Communication & Reporting

7.1 Reporting Methodology

Table 8. Reporting Methodology

| Audience/ Attendees | Topic/ Deliverable | Frequency | Method |
| --- | --- | --- | --- |
| - Product Owner - Scrum Master - Team Members | Project Progress Review | Weekly | Offline or Google Meet |
| - Product Owner - Scrum Master - Team Members | Explicit Requirement | When needed | Offline, Google Meet, Zalo |
| - Mentor - Scrum master - Team members | Milestone review | End of each Milestone | Offline |
| - Scrum master - Team members | Daily tasks | Each day | Google Meet, Zalo |

8. Risks

This part of the document contains several risks that could happen to the development team in the future. It also includes probability, severity, and mitigation strategies for each risk.

Table 9. Risks

| Risk | Definition | Probability | Severity | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| Lack of coding experiences | Some members are not familiar with Flask, ReactJS, or full-stack web development. | M | M | Conduct internal training sessions, share learning resources, and apply pair programming to improve team skills. |
| Source Code conflict | Conflicts may occur when merging code between team members in the GitHub repository. | H | L | Require members to pull the latest code before committing, use separate branches, and review pull requests before merging. |
| Incorrect inventory data | Store staff may enter incorrect expiry dates or product quantities. | M | H | Implement strict input validation, provide clear input guidelines, and display error messages for invalid data. |
| System performance issues | The system may slow down when handling large inventory data from multiple supermarkets. | M | M | Optimize database queries, apply indexing, and use pagination to improve performance. |
| Server or database failure | Backend or database server failure may cause system downtime or data loss. | L | H | Perform regular backups, maintain backup databases, and monitor system performance. |
| Requirement changes | Mentor or stakeholder feedback may lead to changes in system features or scope. | M | M | Maintain flexible sprint planning and update backlog priorities regularly. |
| Time management | Team members may have limited time due to academic workload. | H | M | Create a clear schedule, assign tasks appropriately, and track progress weekly. |
| Integration issues | Backend and frontend modules may not function correctly after integration. | M | M | Conduct integration testing at the end of each sprint and ensure API consistency. |
| Notification failure | Users may not receive alerts for near-expiry products. | M | M | Implement fallback mechanisms and allow users to check notifications on the dashboard. |
| Communication issues | Miscommunication between team members may affect progress. | M | M | Use Zalo for daily updates, Jira for task tracking, and Google Meet for weekly meetings. |

9. Deliverables

Table 10. Deliverables

| No | Activities | Deliverables |
| --- | --- | --- |
| 1 | Project Proposal | Document v1.3 |
| 2 | Project Plan | Document v1.3 |
| 3 | Product Backlog | Document v1.3 |

10. Configuration Management

Table 11. Configuration Management

| No. | Tool | Content |
| --- | --- | --- |
| 1 | Jira | Monitor and manage the progress of team members and sprint tasks. Create and track Product Backlog and Sprint Backlog, report bugs, assign tasks, and review progress each week.. |
| 2 | Google Drive | Archive all project documents. Change and manage the versions of each document. |
| 3 | GitHub | Store and manage the project repositories, manage branches, pull requests, and issues submitted by team members |
| 4 | Weekly Meetings | Hold a meeting every week to assign tasks to each member. |
| 5 | Document | All meetings and important updates must be recorded and stored (minutes, screenshots, and project logs). |
| 6 | Zalo | Communication tools for team members, storing discussion history and quick references related to tasks and technology. |
| 7 | Google Meet | Discuss online, stream, and share problems |

11. References

Table 12. List of References

| No. | References | Document Information |
| --- | --- | --- |
| 1 | Scrum Model | https://en.wikipedia.org/wiki/Scrum_(software_development) https://www.scrum.org/resources/scrum-guide https://www.atlassian.com/agile/scrum https://www.digite.com/agile/scrum-methodology/ |
| 2 | Agile Project Planning | https://www.atlassian.com/agile/project-management https://www.scrum.org/resources/what-is-agile |
| 3 | Software Project Management | https://www.tutorialspoint.com/software_project_management/index.htm |
| 4 | Risk Management in Software Projects | https://www.projectmanagement.com/articles/279800/Risk-Management-in-Agile-Projects https://www.atlassian.com/agile/project-management/risk-management |
| 5 | Software Development Life Cycle (SDLC) | https://www.tutorialspoint.com/sdlc/sdlc_overview.htm |