International School

# Capstone Project 1

CMU-SE 450

TEST PLAN DOCUMENT

Version 1.2

Date: December 12, 2025

LeafSense - Coffee Leaf Disease Detection System

Created by C1SE.03

Pham Minh Trang - 28204632177

Nguyen Pham Nhat Huy - 28211100686

Nguyen Huu Thang - 28211102537

Duong Quoc Binh - 28219006390

Nguyen Huy Hoang Bao - 28219004148

Test Plan Review Panel Representative:

Name					Signature		Date

Capstone Project 1 - Mentor:

Name MSc.Truong Dinh Huy	Signature		Date

PROJECT INFORMATION

| Project acronym | LeafSense |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Coffee Leaf Disease Detection System |  |  |  |  |
| Start Date | September 10, 2025 | End Date |  | December 12, 2025 |  |
| Lead Institution | International School, Duy Tan University |  |  |  |  |
| Project Mentor | MSc.Truong Dinh Huy Email: huy.truongdinh@gmail.com Tel: 0982132352 |  |  |  |  |
| Scrum master / Project Leader & contact details | Pham Minh Trang Email: pmtrang04@gmail.com Tel: 0911855450 |  |  |  |  |
| Partner Organization | Duy Tan University |  |  |  |  |
| Team members | Name |  | Email |  | Tel |
| 28204632177 | Pham Minh Trang |  | pmtrang04@gmail.com |  | 0911855450 |
| 28211100686 | Nguyen Pham Nhat Huy |  | huy785619@gmail.com |  | 0395546300 |
| 28211102537 | Nguyen Huu Thang |  | nguyenhuuthang11@dtu.edu.vn |  | 0702377702 |
| 28219006390 | Duong Quoc Binh |  | duongquocbinh@dtu.edu.vn |  | 0932033856 |
| 28219004148 | Nguyen Huy Hoang Bao |  | bao91ndu1819@gmail.com |  | 0385092839 |

DOCUMENT APPROVALS

The following signatures are required for approval of this document.

| MSc.Truong Dinh Huy Mentor | Signature | Date |
| --- | --- | --- |
| Pham Minh Trang Student ID: 28204632177 Project Leader | Signature | Date |
| Nguyen Pham Nhat Huy Student ID: 28211100686 Team Member | Signature | Date |
| Nguyen Huu Thang Student ID: 28211102537 Team Member | Signature | Date |
| Duong Quoc Binh Student ID: 28219006390 Team Member | Signature | Date |
| Nguyen Huy Hoang Bao Student ID: 28219004148 Team Member | Signature | Date |

DOCUMENT NAME

| Document Title | Test Plan |  |  |
| --- | --- | --- | --- |
| Author(s) | Nguyen Pham Nhat Huy |  |  |
| Role | Team Member |  |  |
| Date | December 12, 2025 | File name: | 8 C1SE.03_TestPlan_Ver1.2.doc |

REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | August 26, 2025 | Create Document | Huy |  |
| 1.1 | November 1, 2025 | Update Document | Huy |  |
| 1.2 | December 12, 2025 | Official Document | Huy |  |

Table of Contents

1. Quality Objectives	1

2. Scope Of Test	1

2.1. Functions	1

2.2. User Interface	2

3. Test Strategy	2

4. Test Cycle Entry And Exit Criteria	3

4.1. Entry Criteria	3

4.2. Exit Criteria	3

5. Test Management	3

5.1. Team	3

5.2. Communication Tools	4

6. Risk & Assumptions	4

6.1. Risk	4

6.2. Assumptions	5

7. Test Schedule	5

8. Reference	5

# 1. Quality Objectives

The main objective of this Test Plan is to ensure that all testing activities for the LeafSense – Coffee Leaf Disease Detection System are properly planned, executed, and controlled to achieve a high-quality, reliable, and user-friendly product.

# 2. Scope Of Test

## 2.1. Functions

- FC01: Sign Up

- FC02: Log In

- FC03: Sign In with Google

- FC04: Log Out

- FC05: Home page interface(Famer)

- FC06: Home page interface(Admin)

- FC07: Forgot Password

- FC08: Lock/Unlock User Account (Admin)

- FC09: View Profile (Farmer)

- FC010: Edit Profile (Farmer)

- FC011: View Profile (Admin)

- FC12: Edit Profile (Admin)

- FC13: Upload Image

- FC14: View Analysis Results

- FC15: Treatment Recommendations

- FC16: Historical Analysis

- FC17: Category Management (Admin)

- FC18: Product Management (Admin)

- FC19: Online Marketplace (browse)

- FC20: Search & Filter Products

- FC21: Shopping Cart

- FC22: Enter Delivery Location via Google Map

- FC23: Coupon Management (Admin)

- FC24: Apply Coupon at Checkout

- FC25: Checkout

- FC26: COD Payment

- FC27: MoMo Payment

- FC28: Product Reviews

- FC29: Order Management (Admin)

- FC30: Order History

- FC31: Community Posts

- FC32: Comments & Reactions

- FC33: Community Management (Admin)

- FC34: Q&A Chatbot

- FC35: Dashboard (Farmer)

- FC36: Dashboard (Admin)

## 2.2. User Interface

- Font (font type and font size)

- Consistency (colors and visual elements)

- Page content is as per design (readable font, color, proper text alignment)

- The page in all standard resolutions (all page layouts are consistent and flawless across devices, ensuring that the UI elements adapt and are displayed correctly in  different sizes)

- Images displayed are not blurry

- Navigation and links (Make sure the navigation menu is easy to use and the links lead to the right pages)

- Interact (Make sure all buttons and links respond clearly when users interact)

# 3. Test Strategy

The project applies manual functional testing to ensure that system features operate according to the specified requirements. Test cases are created and managed using Microsoft Excel, covering test scenarios, inputs, expected outputs, and actual results.

# 4. Test Cycle Entry And Exit Criteria

## 4.1. Entry Criteria

- All test hardware platforms must have been successfully installed, configured, and functioning properly.

- All the necessary documentation, design, and requirements information should be available that will allow testers to operate the system and judge the correct behavior.

- A proper test case is available.

- The test environment simulates the actual operating environment of the website that has been set up and configured correctly.

- The testing team has enough resources (testers, time) to perform tests.

## 4.2. Exit Criteria

- The Testing process finishes when 95% test cases pass status.

- No high-priority or fatal errors remain.

- Testing all test cases.

- The document will be delivered to the customer when finished each sprint.

- Internally related projects have been reviewed and browser reports have been approved, agreeing to the level of remaining risk.

# 5. Test Management

## 5.1. Team

Table 1. Project team

| Full Name | Email | Phone Number | Role |
| --- | --- | --- | --- |
| Pham Minh Trang | pmtrang04@gmail.com | 0911855450 | Scrum master |
| Nguyen Pham Nhat Huy | huy785619@gmail.com | 0395546300 | Product Owner |
| Nguyen Huu Thang | nguyenhuuthang11@dtu.edu.vn | 0702377702 | Team member |
| Duong Quoc Binh | duongquocbinh@dtu.edu.vn | 0932033856 | Team member |
| Nguyen Huy Hoang Bao | bao91ndu1819@gmail.com | 0385092839 | Team member |

## 5.2. Communication Tools

- Jira: Used for task management, sprint planning, and tracking project progress,report bugs , tracking issues.

- Google meet: discuss online.

- Zalo: Contact, discuss with team and mentor

5.3. Test Management Tools

Table 2. Test Management Tools

| Purpose | Tool | Version |
| --- | --- | --- |
| Track Test Case | Microsoft Excel | Latest |

# 6. Risk & Assumptions

## 6.1. Risk

Table 3. Risks

| Risk | Definition | Probability | Severity | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| Scope Risk | A high numbers of modules | H | H | All team members join to test system Testing in each plan |
| Time management | Most of the time is for development, not for testing. | M | H | Overtime |
| Operation Risk | Ineffective processing, system failures, or unanticipated circumstance define operational risk | M | M | Estimate more time to testing and other issues |
| Scheduling Risk | Testing projects are not efficiently or completely | M | M | Move the not finish part of module to the next sprint |

| Probability |  | Severity |  |
| --- | --- | --- | --- |
| L | Rarely happens | L | Low damaged |
| M | Sometime happened | M | Medium damaged |
| H | Usually happened | H | Serious damaged |

## 6.2. Assumptions

Table 4. Assumptions

| Assumption to be proven | Impact of Assumption being incorrect | Owners |
| --- | --- | --- |
| Network Available | Dropout network, unstable network | Network Providers |

# 7. Test Schedule

Table 5. Test schedule

| No. | Task Name | Duration(Hours) | Start | Finish |
| --- | --- | --- | --- | --- |
| 1 | Test Sprint 1 | 34 hrs |  |  |
|  | [Test]Signup | 5 hrs | Sep 23, 2025 | Sep 26, 2025 |
|  | [Test]Log in | 2 hrs | Sep 25, 2025 | Sep 26, 2025 |
|  | [Test]Sign in with Google | 2 hrs | Sep 25, 2025 | Sep 26, 2025 |
|  | [Test]Log out | 5 hrs | Sep 23, 2025 | Sep 26, 2025 |
|  | [Test]Forgot password | 5 hrs | Sep 24, 2025 | Sep 26, 2025 |
|  | [Test]Home page interface (Admin) | 2 hrs | Sep 24, 2025 | Sep 26, 2025 |
|  | [Test]Home page interface (Farmer) | 3 hrs | Sep 25, 2025 | Sep 26, 2025 |
|  | [Test]View profile (Admin) | 5 hrs | Sep 25, 2025 | Sep 26, 2025 |
|  | [Test]View profile (Admin) | 5 hrs | Sep 24, 2025 | Sep 26, 2025 |
| 2 | Test Sprint 2 | 47 hrs |  |  |
|  | [Test]User Management | 3 hrs | Oct 19, 2025 | Oct 21, 2025 |
|  | [Test]Upload image | 5 hrs | Oct 20, 2025 | Oct 22, 2025 |
|  | [Test]View analysis results | 3 hrs | Oct 19, 2025 | Oct 21, 2025 |
|  | [Test]Treatment recommendations | 3 hrs | Oct 21, 2025 | Oct 23, 2025 |
|  | [Test]History analysis | 3 hrs | Oct 16, 2025 | Oct 23, 2025 |
|  | [Test]Firebase Integration | 3 hrs | Oct 17, 2025 | Oct 24, 2025 |
|  | [Test]Category Management | 3 hrs | Oct 17, 2025 | Oct 24, 2025 |
|  | [Test]Product Management | 3 hrs | Oct 20, 2025 | Oct 22, 2025 |
|  | [Test]Online marketplace | 3 hrs | Oct 22, 2025 | Oct 24, 2025 |
|  | [Test]Search & Filter Products | 3 hrs | Oct 21, 2025 | Oct 23, 2025 |
|  | [Test]Shopping cart | 3 hrs | Oct 23, 2025 | Oct 24, 2025 |
|  | [Test]Coupon Management | 3 hrs | Oct 23, 2025 | Oct 24, 2025 |
|  | [Test]Apply coupon code at checkout | 3 hrs | Oct 22, 2025 | Oct 24, 2025 |
|  | [Test]Edit profile (Admin) | 3 hrs | Oct 23, 2025 | Oct 24, 2025 |
|  | [Test]Edit profile (Farmer) | 3 hrs | Oct 20, 2025 | Oct 21, 2025 |
| 3 | Test Sprint 3 | 38 hrs |  |  |
|  | [Test]Checkout | 5 hrs | Nov 14, 2025 | Nov 18, 2025 |
|  | [Test]COD payment | 5 hrs | Nov 15, 2025 | Nov 19, 2025 |
|  | [Test]MoMo Payment | 2 hrs | Nov 16, 2025 | Nov 17, 2025 |
|  | [Test]Product Reviews | 2 hrs | Nov 19, 2025 | Nov 20, 2025 |
|  | [Test]Order management | 3 hrs | Nov 19, 2025 | Nov 21, 2025 |
|  | [Test]Order history | 2 hrs | Nov 17, 2025 | Nov 18, 2025 |
|  | [Test]Community posts | 2 hrs | Nov 20, 2025 | Nov 21, 2025 |
|  | [Test]Comments & Reactions | 2 hrs | Nov 18, 2025 | Nov 19, 2025 |
|  | [Test]Community Management | 2 hrs | Nov 20, 2025 | Nov 21, 2025 |
|  | [Test]Q&A Chatbot | 2 hrs | Nov 20, 2025 | Nov 21, 2025 |
|  | [Test]Dashboard(Admin) | 4 hrs | Nov 20, 2025 | Nov 21, 2025 |
|  | [Test]Dashboard(Farmer) | 2 hrs | Nov 20, 2025 | Nov 21, 2025 |
|  | [Test]Lock/Unlock User Account | 5 hrs | Nov 19, 2025 | Nov 21, 2025 |
|  | [Test]Enter delivery location using Google Map |  |  |  |

# 8. Reference

Table 6. Reference

| No. | References item | Source | Note |
| --- | --- | --- | --- |
| 1 | Product backlog & User story | 3 C1SE.03_Product Backlog_Ver1.2 & 4 C1SE.03_User Stories_Ver1.2 |  |