International School

# Capstone Project 2

CMU-SE 451

TEST PLAN DOCUMENT

Version 1.3

Date: May 11, 2026

SEIMS - Smart Expiry Product Integration & Management System

Created by C2SE.15

Nguyen Huy Hoang Bao - 28219004148

Nguyen Pham Nhat Huy - 28211100686

Pham Minh Trang - 28204632177

Duong Quoc Binh - 28219006390

Nguyen Huu Thang – 28211102537

Test Plan Review Panel Representative:

Name					Signature		Date

Capstone Project 2 - Mentor:

Name MSc.Truong Dinh Huy	Signature		Date

PROJECT INFORMATION

| Project acronym | SEIMS |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Title | Smart Expiry Product Integration & Management System |  |  |  |  |
| Start Date | March 6, 2026 | End Date |  | May 11, 2026 |  |
| Lead Institution | International School, Duy Tan University |  |  |  |  |
| Project Mentor | MSc.Truong Dinh Huy Email: huy.truongdinh@gmail.com Tel: 0982132352 |  |  |  |  |
| Scrum master / Project Leader & contact details | Pham Minh Trang Email: pmtrang04@gmail.com Tel: 0911855450 |  |  |  |  |
| Partner Organization | Duy Tan University |  |  |  |  |
| Team members | Name |  | Email |  | Tel |
| 28219004148 | Nguyen Huy Hoang Bao |  | bao91ndu1819@gmail.com |  | 0385092839 |
| 28211100686 | Nguyen Pham Nhat Huy |  | huy785619@gmail.com |  | 0395546300 |
| 28204632177 | Pham Minh Trang |  | pmtrang04@gmail.com |  | 0911855450 |
| 28219006390 | Duong Quoc Binh |  | duongquocbinh@dtu.edu.vn |  | 0932033856 |
| 28211102537 | Nguyen Huu Thang |  | nguyenhuuthang11@dtu.edu.vn |  | 0702377702 |

DOCUMENT APPROVALS

The following signatures are required for approval of this document.

| MSc.Truong Dinh Huy Mentor | Signature | Date |
| --- | --- | --- |
| Nguyen Huy Hoang Bao Student ID: 28219004148 Team Member | Signature | Date |
| Nguyen Pham Nhat Huy Student ID: 28211100686 Team Member | Signature | Date |
| Pham Minh Trang Student ID: 28204632177 Project Leader | Signature | Date |
| Duong Quoc Binh Student ID: 28219006390 Team Member | Signature | Date |
| Nguyen Huu Thang Student ID: 28211102537 Team Member | Signature | Date |

DOCUMENT NAME

| Document Title | Test Plan |  |  |
| --- | --- | --- | --- |
| Author(s) | Nguyen Pham Nhat Huy |  |  |
| Role | Team Member |  |  |
| Date | May 11, 2026 | File name: | 8 C2SE.15_TestPlan_Ver1.3.doc |

REVISION HISTORY

| Version | Date | Comments | Author | Approval |
| --- | --- | --- | --- | --- |
| 1.0 | March 6, 2026 | Create Document | All members |  |
| 1.1 | March 27, 2026 | Update Document | Huy |  |
| 1.2 | April 17, 2026 | Update Document | Huy |  |
| 1.3 | May 11, 2026 | Official Document | Huy |  |

Table of Contents

1. Quality Objectives	1

2. Scope Of Test	1

2.1. Functions	1

2.2. User Interface	2

4. Test Cycle Entry And Exit Criteria	3

4.1. Entry Criteria	3

4.2. Exit Criteria	3

5. Test Management	3

5.1. Team	3

5.2. Communication Tools	3

5.3. Test Management Tools	4

6. Risk & Assumptions	4

6.1. Risk	4

6.2. Assumptions	5

7. Test Schedule	5

8. Reference	8

# 1. Quality Objectives

The main objective of this Test Plan is to ensure that all testing activities for the SEIMS – Smart Expiry Product Integration & Management System are properly planned, executed, and controlled in order to deliver a high-quality, reliable, secure, and scalable web-based platform.

This includes validating the accuracy of near-expiry detection, ensuring correct application of dynamic pricing rules, maintaining data integrity across inventory and transactions, and verifying that all system functionalities meet the specified functional and non-functional requirements.

Additionally, the testing process aims to guarantee a user-friendly experience for all stakeholders (Admin, Supermarket Admin, Store Staff, Customer, Charity Organization, and Delivery Partner), while ensuring system performance, security, and availability under expected operating conditions.

# 2. Scope Of Test

## 2.1. Functions

- FC01: Sign Up

- FC02: Log In

- FC03: Log Out

- FC04: Forgot Password

- FC05: Lock/Unlock User Account (Admin)

- FC06: Manage Profile

- FC07: Store Management

- FC09: Staff Management

- FC10: Create Inventory Lot

- FC11: Validate Expiry Date

- FC12: Calculate Remaining Days

- FC13: Update Lot Lifecycle Status

- FC14: Detect Near-Expiry Products

- FC15: Prevent Expired Product Sale

- FC16: Configure Discount Policy

- FC17: Apply Discount Automatically

- FC18: Override Discount (Admin)

- FC19: Audit Price Changes

- FC20: Create Donation Offer

- FC21: View Donation Offers

- FC22: Submit Donation Request

- FC23: View Dashboard

- FC24: Browse Near-Expiry Products

- FC25: Search & Filter Products

- FC26: Place Order

- FC27: Order Management

- FC28: View Order History

- FC29: Update Delivery Status

- FC30: Audit log(Supermarket Admin)

- FC31: Reports and analysis

## 2.2. User Interface

- Font (font type and font size)

- Consistency (colors and visual elements)

- Page content is as per design (readable font, color, proper text alignment)

- The page in all standard resolutions (all page layouts are consistent and flawless across devices, ensuring that the UI elements adapt and are displayed correctly in  different sizes)

- Images displayed are not blurry

- Navigation and links (Make sure the navigation menu is easy to use and the links lead to the right pages)

- Interact (Make sure all buttons and links respond clearly when users interact)

3. Test Strategy

The project applies manual functional testing to ensure that system features operate according to the specified requirements. Test cases are created and managed using Microsoft Excel, covering test scenarios, inputs, expected outputs, and actual results.

# 4. Test Cycle Entry And Exit Criteria

## 4.1. Entry Criteria

- All test hardware platforms must have been successfully installed, configured, and functioning properly.

- All the necessary documentation, design, and requirements information should be available that will allow testers to operate the system and judge the correct behavior.

- A proper test case is available.

- The test environment simulates the actual operating environment of the website that has been set up and configured correctly.

- The testing team has enough resources (testers, time) to perform tests.

## 4.2. Exit Criteria

- The Testing process finishes when 95% test cases pass status.

- No high-priority or fatal errors remain.

- Testing all test cases.

- The document will be delivered to the customer when finished each sprint.

- Internally related projects have been reviewed and browser reports have been approved, agreeing to the level of remaining risk.

# 5. Test Management

## 5.1. Team

Table 1. Project team

| Full Name | Email | Phone Number | Role |
| --- | --- | --- | --- |
| Pham Minh Trang | pmtrang04@gmail.com | 0911855450 | Scrum master |
| Nguyen Pham Nhat Huy | huy785619@gmail.com | 0395546300 | Product Owner |
| Nguyen Huu Thang | nguyenhuuthang11@dtu.edu.vn | 0702377702 | Team member |
| Duong Quoc Binh | duongquocbinh@dtu.edu.vn | 0932033856 | Team member |
| Nguyen Huy Hoang Bao | bao91ndu1819@gmail.com | 0385092839 | Team member |

## 5.2. Communication Tools

- Jira: Used for task management, sprint planning, and tracking project progress,report bugs , tracking issues.

- Google meet: discuss online.

- Zalo: Contact, discuss with team and mentor

## 5.3. Test Management Tools

Table 2. Test Management Tools

| Purpose | Tool | Version |
| --- | --- | --- |
| Track Test Case | Microsoft Excel | Latest |

# 6. Risk & Assumptions

## 6.1. Risk

Table 3. Risks

| Risk | Definition | Probability | Severity | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| Scope Risk | A high numbers of modules | H | H | All team members join to test system Testing in each plan |
| Time management | Most of the time is for development, not for testing. | M | H | Overtime |
| Operation Risk | Ineffective processing, system failures, or unanticipated circumstance define operational risk | M | M | Estimate more time to testing and other issues |
| Scheduling Risk | Testing projects are not efficiently or completely | M | M | Move the not finish part of module to the next sprint |

| Probability |  | Severity |  |
| --- | --- | --- | --- |
| L | Rarely happens | L | Low damaged |
| M | Sometime happened | M | Medium damaged |
| H | Usually happened | H | Serious damaged |

## 6.2. Assumptions

Table 4. Assumptions

| Assumption to be proven | Impact of Assumption being incorrect | Owners |
| --- | --- | --- |
| Network Available | Dropout network, unstable network | Network Providers |

# 7. Test Schedule

Table 5. Test schedule

| No. | Task Name | Duration | Start | Finish |
| --- | --- | --- | --- | --- |
| 1 | Test Sprint 1 |  |  |  |
| PB1 | [Test] Sign Up |  |  |  |
| PB2 | [Test] Log In |  |  |  |
| PB3 | [Test] Log Out |  |  |  |
| PB4 | [Test] Forgot Password |  |  |  |
| PB5 | [Test] Home Page (Admin) |  |  |  |
| PB6 | [Test] Home Page (Supermarket Admin) |  |  |  |
| PB7 | [Test] Home Page (Staff) |  |  |  |
| PB8 | [Test] Home Page (Charity) |  |  |  |
| PB9 | [Test] Home Page (Delivery) |  |  |  |
| PB10 | [Test] Home Page (Customer) |  |  |  |
| PB11-16 | [Test] View Profile (All Roles) |  |  |  |
| PB17-22 | [Test] Edit Profile (All Roles) |  |  |  |
| PB23 | [Test] Lock/Unlock User Account |  |  |  |
| 2 | Test Sprint 2 |  |  |  |
| PB24 | [Test]Supermarket manager |  |  |  |
| PB25 | [Test]Charity organization management |  |  |  |
| PB26 | [Test]Delivery management |  |  |  |
| PB27 | [Test]User management |  |  |  |
| PB28 | [Test]Store management |  |  |  |
| PB29 | [Test]Store staff management |  |  |  |
| PB30 | [Test]Policy configuration |  |  |  |
| PB31 | [Test]Monitoring donations |  |  |  |
| PB32 | [Test]Coupon Management |  |  |  |
| PB33 | [Test]Expiration date tracking(Supermarket admin) |  |  |  |
| PB34 | [Test]Category Management |  |  |  |
| PB35 | [Test]Product Management |  |  |  |
| PB36 | [Test]Inventory |  |  |  |
| PB37 | [Test]Expiration date tracking(Staff) |  |  |  |
| PB38 | [Test]Order management |  |  |  |
| PB39 | [Test]Donation management |  |  |  |
| PB40 | [Test]Donation Offer Marketplace |  |  |  |
| PB41 | [Test]Donation History & Status |  |  |  |
| PB42 | [Test]Orders(Delivery) |  |  |  |
| PB43 | [Test]Delivery History |  |  |  |
| PB44 | [Test]Online marketplace |  |  |  |
| PB45 | [Test]Search & Filter Products |  |  |  |
| 3 | Test Sprint 3 |  |  |  |
| PB46 | [Test]Shopping cart |  |  |  |
| PB47 | [Test]Orders(Customer) |  |  |  |
| PB48 | [Test]Coupon Management |  |  |  |
| PB49 | [Test]Apply coupon code at checkout |  |  |  |
| PB50 | [Test]Checkout |  |  |  |
| PB51 | [Test]COD payment |  |  |  |
| PB52 | [Test]MoMo Payment |  |  |  |
| PB53 | [Test]Order history |  |  |  |
| PB54 | [Test]Dashboard(Admin) |  |  |  |
| PB55 | [Test]Dashboard(Supermarket Admin) |  |  |  |
| PB56 | [Test]Dashboard(Staff) |  |  |  |
| PB57 | [Test]Dashboard(Charity) |  |  |  |
| PB58 | [Test]Dashboard(Customer) |  |  |  |
| PB59 | [Test]Dashboard(Delivery) |  |  |  |
| PB60 | [Test]Audit log |  |  |  |
| PB61 | [Test]Reports and analysis |  |  |  |

# 8. Reference

Table 6. Reference

| No. | References item | Source | Note |
| --- | --- | --- | --- |
| 1 | Product backlog & User story | 3 C2SE.15_Product Backlog_Ver1.3 & 4 C2SE.15_User Stories_Ver1.3 |  |